What we built, and what we still need to fix

We need to merge first — it blocks everything else

Vaibhavi branch org/pixelwork has the pixel-protection work. They are 10 commits ahead of us; we are 44 ahead of them. We ran a practice merge in a separate copy and threw it away, so none of our files were touched.

257 files in that branch  ·  101 we both touched  ·  14 really different  ·  7 we must resolve

| FILE THAT CLASHES | HOW HARD | WHAT WE WILL DO |
| --- | --- | --- |
| prisma/schema.prisma | Easy | Only spacing differs — same fields, same types. We keep either version. |
| unified-investigation.orchestrator.ts | Easy | Our side has nothing; theirs adds a block. We keep theirs. |
| SpatialAuthInvestigationPanel.tsx | Check | We both made this file separately. We keep theirs — it is their feature. |
| .gitignore | Easy | We keep both sets of lines. |
| 3 data files (faiss_index.bin and others) | Check | These are generated, not written by hand. We keep theirs and rebuild them. |

# A · Pinit HUB

## Organisation, team and identity

| FEATURE | STATUS | WHAT WE KNOW |
| --- | --- | --- |
| Business account | Done | We built the organisation, profile, settings and plan |
| Roles and permissions | Done | We check the user’s role on all 68 business endpoints. None of them trusts an organisation id sent by the browser |
| Team invitations | Done | We built the link, expiry date, cancel, plan limits and full audit trail |
| Invite by Pinit ID | Done | We look up the real account, reject an unknown ID, and refuse a different person who opens the link |
| Accepting an invitation | Done | We tie it to whoever signed in. Opening the link alone gives no access, and it works once only |
| Campaign roles | Done | We added six roles and kept them separate from business permissions |
| Add a colleague to a campaign | Done | We added this to our existing People screen |
| Invite → accept, in the app | Untested | Our 50 automated checks pass, but we have not done it by hand. We need a second Pinit account |
| Departments, workspaces, API keys, webhooks | Untested | We built these but did not open them in this review |

## Clients, campaigns and the review loop

| FEATURE | STATUS | WHAT WE KNOW |
| --- | --- | --- |
| Client screens (7 tabs) | Verified | We opened all 7 and checked them. Every number matches our database |
| Campaign screens (14 tabs) | Verified | We opened all 14. No errors after we fixed the Intelligence tab |
| Version history | Done | We built V1 → V2 → V3. Once approved, it cannot be changed |
| Opening the file to review it | Broken | We never added a button to open or download the file. A reviewer cannot see what they are reviewing — they have to leave and find it elsewhere. Our server already sends the file; we simply never connected the screen to it. |
| Approvals | Done | We record who approved and how. It cannot be edited afterwards |
| Client reviewing by link | Broken | Our one live link has commenting and change-requests switched OFF, so the client cannot review through it. We have to switch it on per link, and we never tell the user that. |
| Giving an outside creator access | Broken | We made adding a person and giving them access two separate steps, and we never say so. Our test creator has sat at “No access” with 0 files ever since we added her. |
| Contacting an outside creator | Broken | We never added an email field. We can make a link but there is nowhere to send it — we have to send it ourselves. We also gave no way to message them, because Messages is only between us and the client. |
| Rights | Done | We read from Exchange only, and we say clearly when we cannot reach it |
| Handover to client | Untested | We built it for approved files only, revocable and expiring. We have never used it — we have 0 handovers |
| Messages | Broken | We saw it stuck on “Reconnecting…” with no messages. Our live connection may not be starting |

## Protection, monitoring and investigation

| FEATURE | STATUS | WHAT WE KNOW |
| --- | --- | --- |
| Fingerprint, vault, certificate | Done | All working. We have not issued a certificate for any of our test files yet |
| Monitoring screen | Verified | We checked it in the app. It honestly reports “Not configured” and “Degraded” with reasons |
| Finding copies online | Blocked | We have not chosen a search supplier. Our 4,845 scans have found 0 copies, ever. The supplier we originally built for (Bing) shut down in Aug 2025. Everything after this — findings, cases, reports — waits on this one decision. |
| Findings | Done | We made decisions final, and our empty screen explains why it is empty |
| Investigations and evidence | Done | We built these on our existing case record, and kept notes and evidence apart on purpose |
| Client reports | Verified | We checked the client page in the app. No internal information leaks into it |
| The 36 old evidence records | Blocked | All 36 are rubbish from our old search bug — they point at search pages, not real copies. Nobody sees them, but they clutter our table. We need to decide whether to delete them. |
| Internal forensic report | Done | It had never worked once — a star symbol on the cover page crashed it every time since we wrote it. We fixed it this week. |

## Notifications

| FEATURE | STATUS | WHAT WE KNOW |
| --- | --- | --- |
| Who gets told what | Done | We wrote one rulebook covering 19 events. We refuse anything not in it |
| Nobody sees another company’s news | Done | We send nothing at all to other companies or outside creators |
| Bell, grouping, unread count | Verified | We checked it in the app: 16 items, 15 unread, correctly grouped, no page-view noise |
| Where notifications take you | Broken | 12 of our 16 notifications open a general list page. They tell you something happened somewhere, not what happened to which item. Only the newer ones we wrote link properly. |
| Notifications in real use | Untested | We have not triggered a real event through the app yet |

# B · Pinit Exchange

We read our code but ran none of it. We have 60 endpoints, 10 modules, 17+ screens and payments through Razorpay. Nearly everything below is UNTESTED — that is us reporting honestly, not a complaint about the code we wrote.

| FEATURE | STATUS | WHAT WE KNOW |
| --- | --- | --- |
| The code we have built | Done | 60 endpoints: shopping 16 · orders 11 · sign-in 7 · listings 6 · creator 5 · HUB link 5 · and more |
| Listings and marketplace | Untested | We built the screens but never opened them |
| Seller journey | Untested | We built Creator Studio, Creator Desk and payment setup |
| Buyer journey | Untested | We built cart, wishlist, my licences and orders |
| Link between Exchange and HUB | Done | We built 11 connection functions, including listing an asset and sealing a sale |
| Selling a protected file | Untested | We built the connection. We do not know yet whether a protected file actually becomes a listing |
| Which database it uses | Broken | If the database address is missing, we quietly use a local file instead — with no warning. A badly configured server would lose all our data on restart and we would not notice. |
| Payments | Untested | We wired up Razorpay. We must test this before any demo |
| Empty and error screens | Untested | Ours in HUB are good. We have not looked at the Exchange ones |

# C · How our two products talk to each other

| AREA | STATUS | WHAT WE KNOW |
| --- | --- | --- |
| Two different connections | Blocked | We have Exchange calling HUB over the internet, and separately HUB reading Exchange’s database directly — two connections in opposite directions. It works today, but a change on either side can break the other without warning. We need to decide, not fix. |
| Same person across both | Done | We use the Pinit ID as the shared identity. This is correct |
| Who owns the rights | Done | Exchange decides and HUB only reads. We keep no duplicate records. This is correct |
| When Exchange is unreachable | Untested | We handle it safely and say so on screen. We still need to confirm our live database permission works |
| Expired or wrong access between them | Untested | We have never tried this |

# D · Our screens and wording

| PROBLEM | STATUS | WHERE |
| --- | --- | --- |
| We give no way to open the file being reviewed | Broken | Campaign → Versions. Our worst gap |
| We never remind the user to give a creator access | Broken | Campaign → People. They can sit at “No access” forever |
| Our notifications open a list, not the thing | Broken | 12 of our 16 notifications |
| We leave review off by default on share links | Broken | Share window — the client silently cannot comment |
| Our “Reconnecting…” never finishes | Broken | Campaign → Messages |
| We use four names for the same idea | Blocked | People, Team, Members, Creators — across three screens. We need to pick one set of words |
| We built Client Assets and People with no buttons | Blocked | They are real screens now, but we gave the user nothing to do from them |

# E · What we will do this week, in order

Each item clears the way for the next, so we can demo by around Wednesday.

P0   We must fix these first — nothing else before them

- Merge our teammate’s branch. 7 clashes, all easy. Every day we wait makes it worse.

- Add a button to open the file. We cannot show the review loop without it. Our server already sends the file.

- Fix Messages “Reconnecting…”. A visibly stuck screen in our demo looks bad.

P1   We need these before we show anyone

- Test Exchange once, end to end — listing, buyer, order, back to HUB. We have tried nothing.

- Make Exchange refuse to start when its database address is missing, instead of quietly using a local file.

- Turn review on by default for share links we make from a campaign, or ask the user.

- Remind the user to give access after they add a creator, and add an email field.

- Try invite → accept by hand with a second Pinit account.

- Trigger one real notification in the app to confirm it appears and opens the right page.

P2   We will do these if we have time

- Fix our 73 older notifications so they open the right item.

- Agree one set of words for People / Team / Members / Creators.

- Decide whether to delete the 36 rubbish evidence records.

- Stop saving generated files to git — they caused our merge clashes.