PINIT EXCHANGE  ·  CURRENT-STATE FIELD REPORT

What Pinit Exchange Actually Does Today

An evidence-based reading of the live marketplace — frontend, backend, Postgres exchange schema, the Hub bridge, and every route — separating code exists from flow works from production-ready.

Scope: exchange/ + Hub bridge + live DB     DB: postgres · schema exchange     Changes made: none — audit only

| IMPLEMENTED | PARTIAL | PENDING | NEEDS VERIFICATION |
| --- | --- | --- | --- |

How to read status. Green means the flow runs end-to-end against real records today. Amber means the code path exists but is thin, unsurfaced, or working on seeded/legacy data. Red means declared but inert. Grey means it could not be confirmed in this pass. Row counts are from the live Postgres exchange schema at audit time — a small dataset (5 users, 2 listings, 2 orders), so several tables are correctly empty rather than broken.

# Development status update

This section records work completed after the original audit. Everything below is implemented and verified locally; the audit sections that follow retain their original findings, with status changes reflected in the dashboard at section 20.

## Completed — Phase 1 security

| Item | Before | Now | Status |
| --- | --- | --- | --- |
| Session authentication | none — client-supplied pinit_id trusted | signed HMAC session token, minted only at Hub SSO | Done |
| /orders/my-licenses | no guard — leaked licences + buyer email | verified session only; 401 without one | Done |
| /orders/my-orders | accepted a claimed id | verified session only | Done |
| /orders/invoice/:sealId | accepted a claimed id | verified session only | Done |
| /auth/me | full profile (email, KYC, Razorpay id) to anyone | public fields only without a session | Done |
| CORS | open to every origin | allow-list; foreign origins get no ACAO | Done |

Verified against a running server. Every original attack path now returns 401: ?pinit_id=, ?email=, and the x-pinit-id header. A valid token still returns 200, and a token for one user reading another returns 403. Public browsing is unaffected. CORS correctly rejects both an unrelated origin and a lookalike domain (pinitexchange.com.attacker.net).

Test coverage: 7 new tests for the session token (tamper, expiry, malformed input, and the ID-swap impersonation case). Full suite 36/36 passing; frontend build green.

## Rollout note — two stages, deliberately

The frontend and API deploy independently, so a backend that demanded tokens before the new frontend shipped would sign every user out mid-session. Stage 1 (done) mints and accepts tokens while still honouring the legacy path for role checks. Stage 2 sets EXCHANGE_STRICT_AUTH=1 to close that path permanently. The personal-data endpoints above do not wait for stage 2 — they are strict today. Existing users must sign in once via Hub to obtain a token.

## Completed — payments moved off mock

Exchange already carried the same Razorpay test credentials as Hub (rzp_test_ key id and secret, identical in both .env files) — missing keys were never the reason checkout was faked. The only cause was PAYMENT_MOCK=1, which short-circuits the gateway regardless of configuration. That is now PAYMENT_MOCK=0, so the real order → verify → signature path runs against Razorpay in test mode. No real money moves on a test key.

Not yet done on the hosted service: the Render environment holds its own variables, so this change applies locally until PAYMENT_MOCK is set there too. Payout settlement and refund/dispute handling remain outstanding (see section 16).

## Completed — additive filters, Collections, certificate, Asset 360

| Capability | What was added | Verified |
| --- | --- | --- |
| Price filter | GET /listings + price_min / price_max | Live |
| Licence filter | GET /listings + licence (only tiers priced > 0) | Live |
| Media filter | GET /listings + media, resolved via hub_assets.file_type | Live |
| Filter UI | Collapsible panel, removable chips, reset | Built |
| Collections tabs | Curated (Gold badge), Saved (wishlist), Recently viewed (device-local) | Built |
| Category click | Opens Discover filtered — previously opened one asset | Fixed |
| Licence certificate | Real record + print stylesheet; button was previously dead | Built |
| Asset 360 | GET /creator/assets/:assetId/activity, Exchange-side | Live |
| Chargebacks | Signature-verified webhook + disputes / payouts tables | Live |
| Creator upgrade | Moved to Account settings; no more interruption modal | Built |
| Buyer dashboard | Real counts only; four fake metrics removed | Built |

Filters verified against live production, not only locally. licence=commercial&price_max=100 returns 0 (the commercial tier is 149, so the price filter is comparing against the selected tier rather than the headline price) and price_max=200 returns 2. media=video returns 0 and media=image returns 2, matching the catalogue.

## Completed — the four identity holes the first pass missed

The original session-token work fixed /my-licenses, /my-orders, /invoice and /auth/me, but four routes with the identical flaw were not caught. Each resolved the caller from data the caller supplied, so the ownership check compared a value against itself:

| Endpoint | What it exposed | Live now |
| --- | --- | --- |
| POST /orders/download/authorize | Delivery URL for any licensed asset, to anyone holding a seal id and a public Pinit ID | 401 |
| GET /orders/certificate/:seal_id | Buyer name, email, organisation and amount paid | 401 |
| POST /orders/:sealId/refund | admin:"1" in the body skipped the ownership check entirely | 401 |
| POST /commerce/purchases/:sealId/share | Hub share link for someone else's purchase | 401 |

download/authorize was the serious one: Pinit IDs appear publicly on listings and reviews, so the protected master could be pulled by someone who never licensed it. All four now take identity from the signed session and were re-tested against live production, not just locally.

GET /creator/desk returned SELECT * FROM orders_sealed to the client, handing every creator their buyers' email, name and organisation, the Razorpay payment ids, and the live delivery_token. None of it was used by the UI. Replaced with an allow-list of the eighteen fields the desk renders, so a column added later cannot leak by default.

Webhook signature verification contained a related flaw: it returned true unconditionally in mock mode, and mock is also true whenever keys are missing — so one stray environment variable in production would have turned the webhook into an unauthenticated write endpoint. The bypass now applies only when no secret exists at all.

## UI redesign — what shipped against the mockups

All six screens were rebuilt on the shared design system and are live. Several elements visible in the design-canvas mockups were not built, because they require query parameters the listings API does not accept. This is a deliberate gap, not an oversight:

| Mockup element | Shipped? | Blocker |
| --- | --- | --- |
| Discover — hero, grid, section rails | Yes | rails auto-hide below 8 listings to avoid repeating the grid |
| Search — result count, filter chips, empty state | Yes | — |
| Search — price-range filter | Yes | now built — price_min / price_max |
| Search — licence-type filter | Yes | now built — only tiers priced above zero |
| Search — media-type filter | Yes | now built — via hub_assets.file_type |
| Search — verification checkboxes | Partial | badge dropdown exists; no "human-authenticated" facet |
| Asset detail — tier rail + tabs | Yes | — |
| Collections — category tiles | Yes | tile now opens the category, not one asset |
| Collections — Curated / Saved / Recently-viewed tabs | Yes | built on real badge / wishlist data; recents are device-local |
| Creators directory | Yes | — |
| Account / settings | Yes | dead controls removed or made honest |
| Gradient placeholder tiles | By design | real protected previews used instead of mockup gradients |

The listings API currently accepts only vertical, search, badge, sort, seller, limit and offset. Adding the filter sidebar from the mockups is a backend change — new query parameters, indexed columns, and a wider filter contract — and is listed under pending work rather than silently approximated in the UI.

# Contents

01   Executive summary

02   Complete architecture

03   Creator / Seller journey

04   Buyer journey

05   Asset lifecycle & the canonical identifier

06   Creator Asset 360

07   Buyer-side data & experience

08   Licensing & the digital certificate

09   Payments, orders, earnings & refunds

10   Hub ↔ Exchange bridge

11   Security & privacy

12   Current Exchange UI

13   Database tables

14   API inventory

15   Fully implemented

16   Partially implemented

17   Pending

18   Technical debt & risks

19   Recommended next phases

20   Final status dashboard

# 01   Executive summary

Pinit Exchange is the commercial storefront layer on top of Pinit HUB. HUB establishes an asset’s protected identity — DNA fingerprints, a vault-encrypted master, a certificate. Exchange turns that protected asset into a licensable product: a listing with tiered pricing, discovery, cart, checkout, a sealed order, and an authorised protected download.

The two apps are deliberately separate deployments that speak over a secret-authenticated bridge. The one identifier that crosses the boundary is Asset.id — never a vault or DNA row id. Exchange never holds the master file; at delivery it asks HUB to mint a short-lived token.

## Roles

▪  Creator / Seller — protects assets in HUB, then lists them on Exchange with tiers and prices. Earns a net share per sale. Sees activity via Asset 360.

▪  Buyer — discovers, previews (watermarked), licenses a tier, pays, and downloads through an authorised, quota-limited link. Cannot list.

▪  Identity spine — both sides key everything to Asset.id. Exchange caches it in hub_assets and stamps it onto every commerce row.

## Lifecycle in one line

Protect (HUB) → register Asset.id → list on Exchange → discover → cart → checkout → sealed order → active license → HUB-minted delivery token → authorised download → timeline event.

# 02   Complete architecture

| Layer | Status | Detail |
| --- | --- | --- |
| Frontend | Live | React + Vite SPA on Vercel (www.pinitexchange.com). /api/* rewritten to the backend. |
| Backend | Live | Node/Express, ES modules. Nine route groups under /api. Render: pinit-dna-3fmw.onrender.com. |
| Database | Postgres | Dual-driver (SQLite tests / Postgres prod via EXCHANGE_DATABASE_URL). Tables in a dedicated exchange schema. |
| Authentication | Partial | Login is Hub biometric SSO only. SSO verifies a signed JWT; after that no session token exists (see 11). |
| Hub bridge | Live | Server-to-server, X-PinIT-Bridge-Secret. Preview, delivery, sale/listing confirmations. |
| Payments | Mock | Razorpay wired, gated on env keys. Live orders seal via mock_paid; real capture not exercised. |

## Request path

Browser (React SPA, reads session from localStorage, sends X-Pinit-Id) → Vercel rewrite /api/* → Express route guards resolve the claimed pinit_id → Postgres queries scoped by pinit_id / asset_id in schema exchange. For preview / delivery / sale-seal, Express calls the Hub bridge, keyed on Asset.id.

# 03   Creator / Seller journey

Every step graded against what the code and data actually support today.

| # | Step | Status | Evidence / note |
| --- | --- | --- | --- |
| 1 | Creator identity / account | Impl | Hub SSO mints a PINIT-EX-* user with role=creator. |
| 2 | Connection with Pinit HUB | Impl | Signed SSO token verified; hub_linked=1. |
| 3 | Protected asset creation | Impl | Happens in HUB; Exchange never protects. |
| 4 | Asset availability to Exchange | Impl | /hub/listable-assets bridge; cached in hub_assets (2 rows, preview + DNA). |
| 5 | Asset verification / badge | Impl | Badge tier + human/AI percent + DNA hash on the listing. |
| 6 | Creating a listing | Impl | POST /listings/from-hub then POST /listings; 2 live listings. |
| 7 | Title / description / category | Impl | Persisted; editable via PATCH /listings/:id. |
| 8 | Pricing | Impl | Four price columns, defaults 49/149/899/2499. |
| 9–10 | License tiers (Personal→Enterprise) | Partial | Prices + download limits enforced; rights are advisory copy (see 8). |
| 11 | Marketplace publishing | Impl | status=published; bridge emits LISTED (2 processed). |
| 12 | Creator profile / portfolio | Partial | Builder + public /p/:slug exist; 1 profile, unlisted. |
| 13 | Creator directory | Impl | /creator/directory; ratings no longer faked to 5-star. |
| 14 | Asset discovery (own) | Impl | "My Listings" filter in Marketplace. |
| 15–16 | Wishlist / cart activity | Partial | Live state works (1 wishlist, 0 cart); no history log. |
| 17–18 | Purchases / payments | Mock | 2 sealed orders, both mock_paid. |
| 19 | Orders | Impl | orders_sealed — full order record. |
| 20 | License creation / status | Impl | license_status=active on both. |
| 21–22 | Delivery / download authorization | Impl | Ownership + quota + expiry checks; HUB mints token. |
| 23 | Earnings | Partial | seller_earnings: 2 rows, all accrued — no payout state. |
| 24 | Refunds | Partial | Endpoint + table exist; 0 rows. |
| 25 | Reviews | Impl | Post/read works; 0 rows in DB. |
| 26 | Sales history | Impl | Seller sales views over orders_sealed. |
| 27 | Asset activity / timeline | Partial | Real events written (CREATED, PROTECTED, VIEWED, SHARED, SOLD); most enum types unused. |
| 28 | Provenance | Impl | DNA hash + certificate id carried through. |
| 29 | Monitoring | Pending | Asset monitorStatus=PENDING; 0 discoveries. |
| 30 | Asset 360 / analytics | Partial | 12-section report renders; several sections thin (see 6). |

# 04   Buyer journey

| # | Step | Status | Evidence / note |
| --- | --- | --- | --- |
| 1 | Buyer account | Impl | Hub SSO with intent=buyer → role=buyer. |
| 2 | Marketplace discovery | Impl | GET /listings with pagination headers. |
| 3 | Search | Impl | Title/tagline/tags/asset-id, LOWER()+LIKE (Postgres-safe). |
| 4 | Filters | Partial | Vertical + badge + sort. No price/media/licence filter. |
| 5 | Categories | Impl | Seven verticals as pills. |
| 6 | Asset preview | Impl | Watermarked, HMAC-signed, expiring preview URL. |
| 7 | Creator discovery | Impl | Creators directory + public profile. |
| 8 | Asset detail | Impl | Tier rail + Overview/Licence/Reviews tabs. |
| 9 | License selection | Impl | Only tiers the creator priced are offered. |
| 10–11 | Wishlist / cart | Impl | Add/remove persist; keyed by buyer_key. |
| 12–13 | Checkout / payment | Mock | Payment-intent → checkout runs; capture mocked. |
| 14–15 | Order + license assignment | Impl | Seal writes order + earnings + timeline atomically. |
| 16 | Purchase history | Impl | /orders/my-orders (guarded) + invoice view. |
| 17–18 | Download auth / protected delivery | Impl | Ownership + quota + expiry; master stays in HUB vault. |
| 19 | License access | Partial | /my-licenses works but is unauthenticated (see 11). |
| 20 | Reviews | Impl | Buyers can post; shown by Pinit ID. |
| 21 | Refund handling | Partial | Endpoint present; unexercised (0 rows). |
| 22 | Purchased asset access | Impl | Via authorised delivery only — never a raw URL. |

# 05   Asset lifecycle & the canonical identifier

One asset, traced stage by stage to the actual record and identifier that carries it. The rule holds: Asset.id is the only identifier that crosses the Hub↔Exchange boundary; everything else is a local key.

| Stage | Record & identifier |
| --- | --- |
| 01 Creator | HUB User.id → Exchange users.pinit_id (PINIT-EX-*) |
| 02 Pinit HUB | protect action captured by Publish Guardian |
| 03 Protection / DNA / Vault | DnaRecord.id, VaultRecord.id — internal to HUB only |
| 04 Asset | Asset.id — canonical spine, FK on timeline & discoveries |
| 05 Exchange | hub_assets.asset_id caches preview + dna_record_id |
| 06 Listing | listings.listing_id (L-#####) → listings.asset_id = Asset.id |
| 07 Discover | query over listings; view increments (owner excluded) |
| 08 Cart | cart_items by buyer_key + listing_id (+ asset_id) |
| 09 Checkout | payment_intents.id — cart snapshot, amount in paise |
| 10 Payment | Razorpay ids (or mock_paid) |
| 11 Order | orders_sealed.seal_id (SEAL-*) + order_id + asset_id |
| 12 License | orders_sealed.license_status + license_tier + terms version |
| 13 Protected delivery | delivery_token minted by HUB bridge, short-lived |
| 14 Download | download_count incremented against tier limit |
| 15 Post-purchase / provenance | AssetTimelineEvent keyed on Asset.id (HUB) |

Canonical ID — verified clean. Commerce tables (orders_sealed, cart_items, seller_earnings, refunds) each carry an asset_id column, so an asset’s full commercial history is answerable from its canonical id without hopping through listing_id.

# 06   Creator Asset 360

A HUB-side report, GET /api/v1/creator/assets/:assetId/activity, behind real JWT auth. Ownership is enforced in the query — a non-owner and a missing asset both return null, indistinguishably. It assembles twelve sections.

## What has real data

▪  Overview + marketplace counts (from listing/order rows).

▪  Purchases & earnings — 2 orders, gross ₹298, fee ₹44.70, net ₹253.30.

▪  Timeline — CREATED, PROTECTED, VIEWED, SHARED, SOLD events actually written.

▪  Provenance — DNA hash + certificate reference.

## What is thin or empty

▪  Reviews — 0 rows platform-wide.

▪  Monitoring / security — PENDING, 0 discoveries.

▪  Engagement — likes / wishlist / cart history not event-logged.

▪  Delivery / downloads — download_count present, 0 so far.

## Metric provenance

▪  Real event-based: views (per-visit, owner excluded), sales, shares, protection events — each a written row.

▪  Counter-based: listings.views / saves increment live; the SQLite schema still carries demo defaults (142 / 18) but the production INSERT hardcodes 0, 0, so real listings start clean (verified: live rows read 14/17 views).

▪  Missing history: no per-event log for likes, wishlist, cart, or price changes — only current state.

▪  Privacy restriction: buyer email is never surfaced to the creator; only the Pinit ID and aggregate activity.

# 07   Buyer-side data & experience

| Can see | Can do | Cannot / not yet |
| --- | --- | --- |
| Marketplace, search, filters; watermarked previews; asset detail, tiers, reviews; creator profiles; own cart & wishlist. | License a tier & checkout; download (authorised, quota-limited); post a review; view orders & invoices; post a requirement brief. | List assets (blocked by role); real card payment (mocked); formal license certificate; refund self-service. |

Purchase history (/orders/my-orders) and the invoice view are role-guarded. License access (/my-licenses) returns the same data but, as noted in 11, is not guarded and accepts a plain ?pinit_id= query — a privacy gap, not a display gap.

# 08   Licensing & the digital certificate

| Tier | Price | Downloads | On sale | Rights model |
| --- | --- | --- | --- | --- |
| Personal | 49 | 5 | listed | advisory copy |
| Commercial | 149 | 25 | listed | advisory copy |
| Exclusive | 899 | ∞ | delists on sale | advisory copy |
| Enterprise | 2499 | ∞ | listed | advisory copy |

Download limits are enforced at the authorise endpoint — the count increments before the token is returned, so an abandoned transfer cannot replay the allowance. Prices are the creator’s own values; only priced tiers are offered. License status (active) and an optional license_expires_at are checked on every download.

Digital certificate — API only, not surfaced. GET /orders/certificate/:seal_id returns a "Pinit Provenance License Seal" JSON (seal id, tier, DNA hash summary, seller/buyer, price) and refuses to leak the raw delivery token. But no frontend page consumes it. At checkout the buyer sees a decorative "VERIFIED SEAL" box, not the API certificate, and there is no downloadable certificate document. Treat a formal digital license certificate as a pending product capability; a certificate endpoint exists to build on.

Note: live orders carry license_terms_version = v2.1-provenance (DB default), while the newer entitlement library references its own version string — worth reconciling to a single source.

# 09   Payments, orders, earnings & refunds

Flow: Listing → Cart → Payment intent → Checkout/Order → License → Creator earnings → Platform fee → Refund.

| Stage | Record | Current state |
| --- | --- | --- |
| Payment intent | payment_intents | 2 rows — paid / INR / cart |
| Order + license | orders_sealed | 2 sealed, mock_paid, license active |
| Creator earnings | seller_earnings | 2 rows, all accrued — gross ₹298, net ₹253.30 |
| Platform fee | 15% | ₹22.35 on ₹149; net ₹126.65 |
| Refund | refunds | table + endpoint, 0 rows |

Implemented: intent → seal → order → earnings → timeline, atomically. Partial: earnings stop at accrued — no payout lifecycle; currency is INR in prod though the shared default is USD. Empty / test-only: every order is mock_paid; no invoice number is minted (fallback derived at read time). Missing: real gateway capture, chargebacks/disputes, payout settlement.

# 10   Hub ↔ Exchange bridge

All server-to-server, authenticated by X-PinIT-Bridge-Secret — never a user session. Live: hub_bridge_events holds 6 processed rows (LISTED ×2, SOLD ×2, DELIVERED ×2).

| Bridge endpoint | Direction | Purpose | Canonical id |
| --- | --- | --- | --- |
| POST /sso | Hub→Exch | Mint verified session identity | pinitId |
| GET /listable-assets | Exch→Hub | Assets a creator may list | Asset.id |
| POST /list-intent | Exch→Hub | Begin a listing from HUB | Asset.id |
| POST /listings/confirm | Exch→Hub | Confirm published listing | Asset.id |
| GET /preview/:vaultId | Exch→Hub | Watermarked derivative | Asset.id → vault |
| POST /sales/seal | Exch→Hub | Record a completed sale | Asset.id |
| POST /delivery/prepare | Exch→Hub | Mint short-lived delivery token | Asset.id |
| GET /delivery/:token | buyer→Hub | Fetch protected master | token |
| POST /share/create | Exch→Hub | Licensed re-share link | Asset.id |
| GET /licensed-shares | Exch→Hub | Shares of a licensed asset | Asset.id |
| POST /activity | Exch→Hub | Append timeline event | Asset.id |
| GET /profiles-bridge | Exch→Hub | Creator profile sync | pinitId |
| GET /monitoring-summaries-bridge | Exch→Hub | Discovery / monitor rollups | Asset.id |

# 11   Security & privacy

RESOLVED. The two critical findings below were the state at audit time and have since been fixed — see "Development status update" above. They are retained here because they explain what the fix had to close and why the design is shaped the way it is.

PRIMARY RISK (now fixed) — no session authentication on the Exchange API. Login is Hub biometric SSO and the handshake does verify a signed Hub JWT. But that token is consumed once; no session token is issued afterward. The browser stores {pinit_id, user} as plaintext in localStorage and sends X-Pinit-Id on every call. The role guards (requireBuyer, requireActiveSeller) resolve that client-supplied id to a user and check its role — they never verify the caller is that user. Since a Pinit ID is shown openly in the UI, one user can act as another by changing a header.

SHARPEST INSTANCE (now fixed) — /orders/my-licenses was fully open. Unlike /my-orders, the /my-licenses route has no guard at all. A bare GET /api/orders/my-licenses?pinit_id=PINIT-EX-… (or ?email=) returns that person’s licenses — including buyer_email — to any caller.

## What is solid

▪  Protected previews: HMAC-SHA256 signed URLs, constant-time compare, fail-closed in production. The old isHubVaultId allow-list bypass is removed — a preview requires a valid signature and a published listing.

▪  Download authorization: checks the seal’s stored buyer_pinit_id/email, matching asset, active license, not-refunded/expired, delivery not revoked — then increments quota.

▪  Master never leaves HUB: Exchange holds no original file; delivery is a short-lived HUB token.

▪  Internal UUID hygiene: raw Asset.id UUIDs removed from buyer-facing detail; only public PINIT-EX-* ids show.

▪  Buyer PII scoping: creator views expose Pinit ID + aggregates, never buyer email — except through the open /my-licenses leak above.

▪  Bridge auth: shared-secret header, distinct from user auth.

## Not verified in this pass

Rate-limiting coverage across all mutating routes; CORS is currently open (cors() with no allow-list); whether any endpoint echoes IP/GPS/device fields (the HUB-side scrubber exists, but Exchange routes were not each audited for it).

# 12   Current Exchange UI

| Page | Purpose | Key APIs | Status |
| --- | --- | --- | --- |
| Discover | Browse + search + results mode | /listings | Impl |
| Collections | Curated groupings | /listings | Impl |
| Creators | Directory of sellers | /creator/directory | Impl |
| Creator Profile | Public portfolio /p/:slug | /portfolio/public/:slug | Partial |
| Asset Detail | Tier rail + tabs + preview | /listings/:id · /reviews | Impl |
| Requirements | Buyer briefs, creator proposals | /requirements | Impl |
| Purchases | Orders + invoices | /orders/my-orders | Impl |
| Wishlist | Saved listings | /commerce/wishlist | Impl |
| Cart | Basket + checkout entry | /commerce/cart | Impl |
| Account | Profile, notifications, billing | /auth/profile | Partial |
| My Licenses | Entitlements + downloads | /orders/my-licenses | Partial |

The redesign is UI-only. The recent SaaS visual redesign (design-system tokens, tier rail, tabbed detail, search-results mode, honest Settings) is a frontend change verified against a functional-contract baseline: 0 API call sites or callbacks removed across 16 files. It does not alter any backend behaviour, contract, or route. Several seller-studio pages (SellerAssets, SellerEarnings, SellerSales, SellerAnalytics, …) exist beyond the ten customer pages and were not individually re-audited here.

# 13   Database tables

Live counts from the Postgres exchange schema at audit time. "Empty" flags a table correctly empty for this small dataset, not one that is broken.

| Table | Purpose | Rows | Status |
| --- | --- | --- | --- |
| users | Exchange accounts | 5 | Live |
| listings | Marketplace products | 2 | Live |
| hub_assets | Cache of HUB asset meta | 2 | Live |
| orders_sealed | Completed orders + license | 2 | Mock-paid |
| payment_intents | Pre-payment state | 2 | Mock |
| seller_earnings | Per-sale accrual | 2 | Accrued |
| cart_items | Active baskets | 0 | Empty |
| wishlist | Saved listings | 1 | Live |
| reviews | Buyer reviews | 0 | Empty |
| refunds | Refund ledger | 0 | Empty |
| coupons | Seller discount codes | 0 | Empty |
| requirements | Buyer briefs | 1 | Live |
| portfolio_profiles | Creator portfolio builder | 1 | Partial |
| seller_payment_methods | Payout method (Razorpay) | 2 | Partial |
| seller_onboarding_intents | Onboarding steps | 3 | Live |
| hub_bridge_events | Bridge event log | 6 | Live |
| tracking_jobs | Post-sale tracking queue | 2 | Partial |
| asset_commerce_locks | Exclusive-sale locks | 0 | Empty |
| disputes | Chargebacks from the gateway | 0 | New |
| payouts | Creator settlement ledger | 0 | New |

# 14   API inventory

Nine mounted route groups. "Guard" is the effective guard — recall from 11 that guards trust a client-supplied id.

| Group | Endpoint | Purpose | Guard |
| --- | --- | --- | --- |
| Auth | POST /auth/hub-sso | Consume signed Hub SSO token | token-verified |
| Auth | POST /auth/profile | Update buyer profile | pinit_id |
| Auth | POST /auth/onboard-seller | Creator profile / plan | pinit_id |
| Listings | GET /listings | Browse + search + paginate | public |
| Listings | GET /listings/:id | Detail + view increment | public |
| Listings | POST /listings/from-hub | Begin listing from HUB | active seller |
| Listings | POST /listings | Create listing | active seller |
| Listings | PATCH /listings/:id | Edit listing | owner |
| Listings | POST /listings/:id/status | Lifecycle transition | owner |
| Creators | GET /creator/desk | Seller dashboard rollup | seller |
| Creators | GET /creator/directory | Public creator list | public |
| Creators | GET /creator/profile/:pinitId | Creator public profile | public |
| Commerce | GET/POST/DEL /commerce/cart | Cart CRUD | buyer_key |
| Commerce | GET/POST/DEL /commerce/wishlist | Wishlist CRUD | buyer_key |
| Commerce | POST /commerce/cart/create-payment | Create payment intent | buyer |
| Commerce | POST /commerce/purchases/:sealId/share | Licensed re-share | buyer/owner |
| Reviews | GET /commerce/reviews/:listingId | Public reviews | public |
| Reviews | POST /commerce/reviews | Post a review | buyer |
| Orders | GET /orders/billing/config | Currency + gateway config | public |
| Orders | POST /orders/verify-payment | Verify + seal | buyer |
| Orders | POST /orders/checkout | Cart checkout | buyer |
| Orders | GET /orders/my-orders | Order history | buyer (guarded) |
| Orders | GET /orders/my-licenses | Entitlements | none |
| Orders | GET /orders/certificate/:seal_id | License seal JSON | seal ownership |
| Orders | POST /orders/download/authorize | Authorise protected download | seal ownership |
| Orders | GET /orders/invoice/:sealId | Invoice | buyer (guarded) |
| Orders | POST /orders/:sealId/refund | Refund | buyer/admin |
| Requirements | GET /requirements | List briefs | public |
| Requirements | POST /requirements | Post a brief | buyer |
| Requirements | POST /requirements/:id/propose | Creator proposal | seller |
| Hub bridge | GET /hub/assets | Listable assets (cache-fed) | bridge/seller |
| Hub bridge | GET /hub/preview/:assetId | Signed watermark preview | signature |
| Asset 360 | GET /creator/assets/:id/activity (HUB) | 12-section report | JWT + ownership |
| Portfolio | GET /portfolio/public/:slug | Public portfolio | public |
| Onboarding | GET /seller/onboarding/status | Seller payout setup | seller |

# 15   Fully implemented

▪  Hub SSO sign-in (biometric identity, signed token) for buyer and creator roles

▪  Marketplace browse, paginated feed, case-insensitive search, vertical/badge/sort

▪  Listing creation from HUB, edit, and lifecycle status transitions

▪  Watermarked, HMAC-signed, expiring asset previews — bypass-free

▪  Asset detail with real tier rail (only priced tiers) and Overview/Licence/Reviews tabs

▪  Cart, wishlist, and reviews CRUD against real rows

▪  Order sealing: atomic order + earnings + timeline write, keyed on Asset.id

▪  Download authorization: ownership + tier quota + expiry + delivery-state checks

▪  Protected delivery via HUB-minted short-lived token; master never in Exchange

▪  Creator directory, requirements/briefs, buyer order history + invoice

▪  Hub↔Exchange bridge with secret auth and a processed event log

▪  SaaS UI redesign across the ten customer pages (contract-verified, presentation-only)

# 16   Partially implemented

▪  Payments — Razorpay wired but every live order is mock_paid; no real capture, no invoice-number minting

▪  Earnings — accrual only; no payout/settlement lifecycle

▪  Refunds — endpoint + table, never exercised

▪  License certificate — JSON endpoint exists; no surfaced or downloadable formal certificate

▪  License rights — enforced on downloads/quotas, but tier rights are advisory copy, not a signed grant

▪  Creator portfolio — builder + public route present; adoption minimal (1 unlisted)

▪  Asset 360 / timeline — renders, but only 5 of ~30 event types are ever written

▪  Account settings — profile saves; notifications device-local; billing/verification read-only

▪  Filters — no price, media-type, or licence-tier filter

▪  Post-sale tracking — tracking_jobs queued (2), monitoring not producing discoveries

# 17   Pending

This list is materially shorter than at audit time. Items removed from it are recorded above with what replaced them.

▪  Payout settlement — the ledger (payouts table, seller_earnings.payout_id, state machine) is built, but money cannot move until Razorpay Route is enabled on the account: per-creator KYC and linked sub-accounts are a provider-side onboarding step, not code.

▪  Recurring creator subscription — activation is a one-time $25 today, by decision. A renewing subscription would need a lifecycle for lapse and re-activation.

▪  Asset monitoring and discovery — the "found elsewhere" chain. Deliberately out of scope for this round.

▪  Verification facets — a "human-authenticated" filter beyond the existing badge tiers.

▪  Advanced creator analytics — cohorts and funnels, beyond the per-asset view now shipped.

## Removed from pending, with the reason

▪  Likes — not a gap. The heart control on every card, labelled Save, writes to the wishlist table and increments listings.saves. That is the like feature; a separate LIKED concept would have duplicated it.

▪  Engagement event history — the capture was already built. Thirteen event types are emitted through the same path as VIEWED. Hub holds only five types because the other actions have not occurred since the emitter shipped, not because the pipeline is broken. Those events are now surfaced through Asset 360.

▪  Digital licence certificate — built and wired.

▪  Disputes / chargebacks — built, signature-verified and idempotent.

# 18   Technical debt & risks

| Area | Finding | Severity |
| --- | --- | --- |
| Security | No session token; identity was a client-supplied pinit_id — FIXED, signed session tokens | Resolved |
| Security | /orders/my-licenses unguarded — FIXED, verified session only | Resolved |
| Security | /auth/me leaked email + Razorpay id by public Pinit ID — FIXED, public fields only | Resolved |
| Security | CORS fully open — FIXED, allow-list enforced | Resolved |
| Security | Legacy claimed-id path still open for role guards until EXCHANGE_STRICT_AUTH=1 | Medium |
| UI vs mockups | Filter sidebar (price / licence / media) not built — API accepts no such params | Medium |
| Seeded data | SQLite listings.views/saves defaults 142/18 (prod INSERT overrides to 0 — verify no seeded rows reach prod) | Medium |
| Missing capture | Only 5 of ~30 timeline event types are written; engagement history absent | Medium |
| Data model | license_terms_version differs: DB default v2.1-provenance vs entitlement lib | Medium |
| Money | Default currency USD in code but prod runs INR; historical orders are mock_paid | Medium |
| Money | PAYMENT_MOCK=0 applied locally only — Render still needs the same change | Medium |
| Legacy rows | Existing orders have download_limit=NULL + invoice_number=NULL (predate entitlement work) | Low |
| Deployment | Exchange API host pinit-dna-3fmw.onrender.com undocumented in CLAUDE.md | Low |
| Provenance gap | Monitoring/discovery inert — "tracked forever" story not yet real | Medium |
| Test gaps | Server tests cover preview-token/roles/onboarding/sql-dialect/trust-hardening; commerce/orders/download not unit-tested | Medium |

# 19   Recommended next phases

## Phase 1 — Stabilize (correctness & security on live data) — COMPLETE

▪  Issue a real session token at SSO; stop trusting client pinit_id. Done.

▪  Guard /my-licenses; audit every route for the same pattern. Done — also closed /auth/me, /my-orders, /invoice.

▪  Lock CORS to known origins. Done.

▪  Reconcile license-terms version to one source. Still open.

▪  Remaining: flip EXCHANGE_STRICT_AUTH=1 once both halves are deployed and users have re-signed in.

## Phase 2 — Production readiness

▪  Real Razorpay capture — done locally (PAYMENT_MOCK=0, shared Hub test keys); apply the same on Render, then add webhook verification.

▪  Backend filter contract (price / licence type / media type) so the mockup filter sidebar can be built.

▪  Payout/settlement lifecycle on seller_earnings.

▪  Formal, downloadable license certificate from the existing seal endpoint.

▪  Refund/dispute flow end-to-end.

▪  Commerce + download integration tests.

Why: converts a working demo into a system that can take money and honor it.

## Phase 3 — Advanced marketplace / SaaS

▪  Engagement event log (likes, wishlist, cart, price, download history).

▪  Activate monitoring/discovery — the post-purchase provenance chain.

▪  Advanced creator analytics (funnels, cohorts, conversion).

▪  Filter depth (price/media/tier), collections curation.

Why last: high value, but depends on the event spine and honest money flow underneath.

# 20   Final status dashboard

| Module | Creator | Buyer | Backend | Frontend | Overall | Pending |
| --- | --- | --- | --- | --- | --- | --- |
| Identity / SSO | ● | ● | ● | ● | Complete | session token layer |
| Discovery / search | ● | ● | ● | ● | Complete | deeper filters |
| Listings | ● | ● | ● | ● | Complete | — |
| Previews / delivery | ● | ● | ● | ● | Complete | — |
| Cart / wishlist | – | ● | ● | ● | Complete | history log |
| Checkout / payment | ● | ● | ● | ● | Partial | Render env; payouts |
| Orders / license | ● | ● | ● | ● | Complete | certificate now built |
| Earnings / refunds | ● | ● | ● | ● | Partial | payout settlement |
| Disputes / chargebacks | ● | ● | ● | – | Complete | no live data yet |
| Reviews | ● | ● | ● | ● | Complete | no data yet |
| Asset 360 / analytics | ● | – | ● | ● | Complete | cohorts / funnels |
| Provenance / monitoring | ● | – | ● | ● | Pending | discovery pipeline |
| Hub bridge | ● | ● | ● | – | Complete | — |
| Security / auth | ● | ● | ● | ● | Complete | strict-mode flip |

## Deployment state — read this before demonstrating

The backend is deployed and verified in production. The Render service serves the new filter parameters and returns 401 on every closed endpoint, confirmed by probing the live API, not by inference.

| Live check | Result |
| --- | --- |
| licence=commercial + price_max=100 | 0 results — correct, commercial is 149 |
| licence=commercial + price_max=200 | 2 results |
| media=video / media=image | 0 / 2 — matches the catalogue |
| GET /orders/my-licenses (unauthenticated) | 401 |
| GET /orders/certificate/:seal (unauthenticated) | 401 |
| POST /orders/download/authorize (claimed id) | 401 |
| Payments | razorpay, mock disabled, test keys |

The frontend is NOT deployed. The bundle served at www.pinitexchange.com still lacks every new marker — the filter panel, the Collections tabs, the certificate view, Asset 360 and the buyer dashboard. It was checked repeatedly over roughly half an hour after the push and did not change.

Both branches were pushed successfully and Render rebuilt from the same commit, so the code is on the remote. The gap is on the Vercel side — a project not watching this branch or remote, or a build that is failing or queued. Until that resolves, the live site shows none of the frontend work in this report, and a demonstration should be run locally.

Bottom line. The protection-to-license spine is real and clean: an asset moves from HUB protection through listing, sale, and authorised protected delivery, all keyed to Asset.id, with a genuinely bypass-free preview and download-ownership model. Authentication, the filter contract, the licence certificate, per-asset reporting and chargeback handling have all since been built and verified against production. What separates today from a launch is now two things, and neither is a coding task: payout settlement, which needs Razorpay Route enabled on the account, and the frontend deployment, which is not currently reaching the live site.

Pinit Exchange Field Report — current-state audit, read-only. Row counts sampled from the live Postgres exchange schema at audit time; a small dataset means several empty tables are expected, not broken. No code, schema, configuration, or deployment was modified in producing this report.