# PINIT-DNA

## June Development Report

Reporting Period: 9 June 2026 – 6 July 2026

Prepared for: Management Review and Project Validation

Submission Email: admin@pinit.in

Repository: ashwitha2004/DNA-PINIT-WEB

Production URLs: Frontend — https://dna-pinit-web.vercel.app | Backend — https://pinit-dna-uf5y.onrender.com

Document Version: 1.0

Date: 6 July 2026

Document style note: This report is written in plain text format suitable for export to PDF using Times New Roman, black text on white background, with no decorative layout.

## Table of Contents

Executive Summary

Weekly Development Summary

Day-Wise Task Log (9 June – 6 July 2026)

Detailed Feature Implementation

Testing Details

Security Improvements

Source Code Summary

Testing Evidence (Placeholders)

Technical Documentation

Known Issues

Pending Work

June Achievements

Conclusion

## 1. Executive Summary

During June 2026, the PINIT-DNA project was transformed from an initial secure file storage prototype into a production-oriented Digital DNA, Investigation, Tracking, and Forensic platform. Development activity intensified from 9 June 2026, with the majority of commits concentrated between 11 June and 4 July 2026 (approximately 195 commits in this window).

### What Was Achieved

The month focused on building a production-grade secure digital vault with the following capability areas:

| Area | Status in June |
| --- | --- |
| Secure Vault with AES-256-GCM encryption | Completed |
| DNA generation (10-layer, extended to 15-layer) | Completed |
| Secure share links with restrictions and tracking | Completed |
| File timeline and live investigation timeline | Completed |
| Access Intelligence and recipient tracking | Completed |
| GPS capture, country detection, device/browser tracking | Completed |
| Document Intelligence Report | Completed |
| Security Center (incidents, evidence, leak attribution) | Completed |
| Chain of custody graph and forward propagation | Completed |
| Invisible watermarking and leak attribution | Completed |
| Web monitoring enrollment (crawler infrastructure) | Partially completed |
| Unified Investigation pipeline | Completed (upload path stable; scanner path improving) |
| Forensic provenance (append-only lifecycle events) | Completed |
| Protected download / TEP packages | Completed |
| Certificate lifecycle (issue, verify, revoke, PDF/JSON export) | Completed |
| Public certificate verification | Completed |
| Duplicate detection and audit logging | Completed |
| Tenant isolation and JWT authentication | Completed |
| Real-time notifications | Completed and verified working |
| Super Admin Console (enterprise control center) | In progress (local build; connections wired) |
| Enterprise profile module (full org/institution UI) | Not built |
| Public web crawler (Bing Visual Search) | Not completed |
| Final investigation report UI (polished export page) | Pending design |

### Production Deployment

The application was deployed to:

Frontend: Vercel (`dna-pinit-web.vercel.app`)

Backend: Render (`pinit-dna-uf5y.onrender.com`)

Database: Supabase PostgreSQL

File Storage: Supabase Storage bucket `vault-files`

### Summary Statement

June delivered a functional end-to-end platform where users can upload files, generate DNA fingerprints, store encrypted vault copies, issue ownership certificates, create tracked share links, monitor access with GPS and device intelligence, investigate tampered or unknown files to identify original owners, and audit all activity through timelines and forensic provenance. Remaining work is concentrated in enterprise admin polish, crawler activation, scanner reliability, and final report UI design.

## 2. Weekly Development Summary

### Week 1 — 9 June to 15 June 2026

Theme: Foundation, deployment, encryption, DNA layers, sharing, certificates, forensics base

| Category | Work Completed |
| --- | --- |
| Deployment | Render + Vercel configuration; Prisma migrate on deploy; production API URL wiring; keep-alive self-ping for Render free tier |
| Secure Vault | Encrypted vault storage; Supabase Storage migration from local disk; vault store/retrieve APIs |
| DNA Engine | 10-layer DNA fingerprint system (L7 Behavioral, L8 Relationship, L9 Origin, L10 Evolution); DNA generate/compare APIs |
| Encryption | AES-256-GCM vault encryption with PBKDF2 key derivation |
| Sharing | Multi-recipient share links; forwarding detection; link tree hierarchy; share viewer page |
| Share Restrictions | Expiry, one-time access, view limits, download controls, country/device/IP restrictions, VPN/TOR blocking |
| Certificates | Certificate issue/verify/revoke; PDF and JSON export with owner info |
| Forensics | Enterprise forensic intelligence platform; Forensic Dashboard; provenance intelligence |
| Monitoring | Auto-enroll on DNA generation; bulk enroll; Check All Now; Watch URL feature |
| Security | Multi-tenant data isolation (`ownerUserId` scoping); JWT auth on all sensitive endpoints |
| Intelligence | Document Intelligence Report module; OCR indexing for PDFs |
| Watermarking | Phase 2 — Invisible Watermarking Engine + Leak Attribution (backend) |
| Security Center | Phase 4 — Security Center dashboard UI (incidents, evidence, recipients) |
| Chain Graph | Phase 5 — Forward Chain Propagation Graph |
| Evidence | Phase 3 — Forensic Evidence PDF Report Generator |
| Timeline | Full access log retrieval fix (was truncating to 5 events) |
| Production Fixes | API URL dev/prod split; auth interceptor on all API clients; Supabase lazy init |

Key Commits (sample): `bbb1275`, `c0cae95`, `106ef2c`–`9c299f7`, `7be57c1`–`33fd0cd`, `04744a8`, `d563c4c`, `328478b`

### Week 2 — 16 June to 22 June 2026

Theme: Authentication, profile, notifications, GPS, access intelligence, mobile shell

| Category | Work Completed |
| --- | --- |
| Authentication | PINIT HOID auth flow; new Supabase integration; biometric-ready profile |
| Profile | Enterprise profile module — dropdown, profile page, security tab, notifications prefs, activity timeline |
| Theme | Dark/light theme toggle |
| Notifications | Enterprise notification system — real-time alerts on link access and risk events (verified working) |
| Access Intelligence | Smart Links dashboard with per-link viewer tracking |
| Link Intelligence | Per-link viewer tracking with access map |
| GPS | Interactive world map (Leaflet); mandatory GPS for file access; GPS-over-IP priority |
| GPS Detail | Production-grade location — village/mandal/district/state/pincode resolution |
| Viewer Identity | Detailed viewer card — GPS, region, state, ISP, timezone, date/time |
| Share Controls | Revoke link from Access Intelligence; per-link session termination |
| Public Verification | Verify Leaked File page — upload any file to identify original owner |
| Identity Embedding | Universal identity embedding for all 10 file types |
| Analytics | Dashboard analytics scoped to `ownerUserId` (cross-user leak fix) |
| Mobile | Capacitor native APK with bottom-tab dashboard; native shell wiring to web pages |
| UI | Dark mode polish; mobile table layout fixes; comprehensive input/modal theming |
| Production Fixes | VPN/TOR blocking default OFF (false positives on local ISPs); dropdown z-index; broken character cleanup |

Key Commits (sample): `9811c04`, `4d75afa`, `f8c06e4`, `8046c9a`, `913377b`, `b9f7cc3`, `1df233a`, `852bd6c`, `462ea22`–`57af7ab`

### Week 3 — 23 June to 29 June 2026

Theme: Vault UX, share messaging, API resilience, biometrics, investigation foundation

| Category | Work Completed |
| --- | --- |
| Vault UI | Card-based vault list with tap-to-action buttons; real Vault Explorer (not summary screen) |
| Vault Actions | Intelligence, share, protected download, tracking — native actions without redirect |
| Share Messaging | Professional WhatsApp + Email share messages with file info; trackable preview image for messengers |
| API Resilience | Auto-retry on 500/timeout (6 attempts, 8s gaps) for Render cold starts |
| Duplicate Policy | Duplicate uploads logged for forensics; same-user re-upload allowed; cross-user duplicates not blocked |
| Security Tab | Redesigned Security tab with live data |
| Face Auth | Face register/login on production; embedding match and liveness |
| Biometrics | Face, voice, and device biometrics wired into login/register flows |
| Tenant Isolation | Leaked-file verify OCR tracing; tenant isolation hardening |
| Monitoring | Crawler disabled by default until Bing API ready (`MONITORING_CRAWLER_ENABLED`) |
| TEP | TEP protected downloads; auto document scan integration |
| Unified Investigation | Phase 2/3 forensics; unified investigation vault match; Python AI enterprise prep |
| Dev Infrastructure | Dev server split (`dev:all`); capture studio; audio/webm upload support |
| UI | Consumer UI cleanup; mobile bottom nav |

Key Commits (sample): `bfdc87e`–`0c0c8ca`, `38608c1`–`e99fb1c`, `5d7bdb1`–`3464303`, `c9f86f1`, `52958b9`, `17407be`, `f0f818c`

### Week 4 — 30 June to 6 July 2026

Theme: Unified investigation engine, forensic provenance, acceptance/ranking, admin console

| Category | Work Completed |
| --- | --- |
| Investigation Pipeline | Enterprise multi-stage identity recovery; 12-stage identification engine; 15-layer vault compare |
| Local DNA | Local DNA patch index; FAISS recovery; per-candidate deep DNA |
| Acceptance Engine | Phase 1 — sole verdict authority for investigation results |
| Investigation Manifest | Phase 2 — immutable manifest as single source of truth |
| DNA Layer Standardization | Phase 3 — 15 DNA layers as PASS/FAIL/SKIPPED |
| Candidate Ranking | Phase 4 — Candidate Ranking Engine with acceptance walk |
| Evidence Pairing | Phase 4.5 — deterministic evidence pairing |
| Scanner Pipeline | Client-side scanner normalization before upload investigation; full-frame capture |
| Live Timeline | Progressive SSE investigation API; live timeline during investigation |
| Forensic Provenance | Append-only `forensic_provenance_events`; DNA stays immutable |
| Protected Download | Phase B — protected download provenance module + tracking dashboard |
| TEP Tracking | Recipient FK + download events restored |
| Location Status | Vault list and details show custody location status |
| GPS at DNA | Optional GPS at DNA generation for custody locations |
| Certificate Resolution | Investigation report certificate resolution fixes |
| Production Fixes | Render TSC errors; investigation timeout tuning; false positive rejection for camera scans |
| Admin Console | Super Admin Console at `/admin` — executive dashboard, users, vault explorer, file explorer, certificates, unified investigation, audit (local development; API connections wired) |

Key Commits (sample): `c3cafbf`–`923e2d3` (29 commits on 4 July alone)

## 3. Day-Wise Task Log (9 June – 6 July 2026)

The table below maps development activity to calendar days based on Git commit history. Days with no commits reflect planning, testing, or offline work.

### Week 1

| Date | Tasks Completed | Module |
| --- | --- | --- |
| 9 Jun | Project kickoff; repository structure review; deployment planning | Project Setup |
| 10 Jun | Environment configuration; Supabase and Render account setup | DevOps |
| 11 Jun | Render + Vercel deploy config; unified forensic module; encrypted vault storage; secure resume sharing; Prisma DIRECT_URL for migrate | Deployment, Vault, Forensics |
| 12 Jun | Invisible watermarking; Security Center UI; Evidence PDF generator; Chain propagation graph; Monitoring upgrade; Document Intelligence Report; API URL production fallback; Python 3.11 pin for Render | Security, Forensics, Monitoring |
| 13 Jun | Supabase Storage migration; multi-tenant isolation; JWT auth on all endpoints; monitoring auto-enroll; AI search in Vault; share link API fixes; provenance intelligence; OCR for PDFs; normalized hash for PDFs | Vault, Security, Sharing |
| 14 Jun | Manual testing; deployment verification; bug fixes (no commits logged) | QA |
| 15 Jun | 10-layer DNA (L7–L10); forensic intelligence platform; multi-recipient shares; certificate PDF fix; forensic recipient picker; Forensic Dashboard nav; initial project upload to GitHub | DNA, Sharing, Certificates |

### Week 2

| Date | Tasks Completed | Module |
| --- | --- | --- |
| 16 Jun | Testing and stabilization (no commits logged) | QA |
| 17 Jun | Documentation and planning (no commits logged) | Docs |
| 18 Jun | PINIT HOID auth flow; new Supabase; mobile dashboard; Capacitor APK foundation | Auth, Mobile |
| 19 Jun | Profile module; notifications system; Link Intelligence; world map; Access Intelligence; mandatory GPS; dark/light theme; analytics tenant scoping; universal identity embedding | Profile, Sharing, Tracking |
| 20 Jun | Production GPS (village-level); viewer identity card; revoke link controls; Verify Leaked File page; hash mismatch serving fix | GPS, Forensics |
| 21 Jun | Native APK bottom-tab dashboard (Home/DNA/Vault/Forensics/Profile) | Mobile |
| 22 Jun | Native tabs wired to web pages; full dark mode; mobile layout fixes; Monitor tab; tab restructure | Mobile, UI |

### Week 3

| Date | Tasks Completed | Module |
| --- | --- | --- |
| 23 Jun | Vault card redesign; WhatsApp/Email share messages; trackable preview; native vault actions; pre-built client/dist for Render | Vault, Sharing |
| 24 Jun | API cold-start retry; duplicate policy update; Security tab live data; Render backend URL fix | API, Security |
| 25 Jun | Manual testing and production validation (no commits logged) | QA |
| 26 Jun | Face auth production fixes; DATABASE_URL encoding; web-only app restore; login/register flow restore | Auth |
| 27 Jun | Face/voice/device biometrics in auth; duplicate detection; access intelligence; GPS tracking fixes | Auth, Forensics |
| 28 Jun | Monitoring crawler disabled by default; leaked-file verify tenant isolation | Monitoring |
| 29 Jun | TEP protected downloads; unified investigation phases; capture studio; dev server split; audio/webm support | Investigation, TEP |

### Week 4

| Date | Tasks Completed | Module |
| --- | --- | --- |
| 30 Jun | Identity recovery pipeline; 15-layer compare; vault identity pipeline; DNA Compare scanner manual mode; mobile scanner layout; leak chain types | Investigation, DNA |
| 1 Jul | Phased investigation UX; fast tampered-file forensic pipeline; certificate resolution; retrieval-first report | Investigation |
| 2 Jul | Testing and investigation tuning (no commits logged) | QA |
| 3 Jul | Unified investigation scanner; client normalization pipeline; side-by-side vault compare; share link file serving fix | Investigation, Sharing |
| 4 Jul | Acceptance Engine; Investigation Manifest; DNA layer standardization; Candidate Ranking; forensic provenance; protected download module; TEP tracking; location on vault; 29 production fixes | Forensics, Investigation |
| 5 Jul | Super Admin Console development; admin vault explorer actions; admin certificates download; audit duplicate user ID fix | Admin Console |
| 6 Jul | Admin dashboard connection testing; June report preparation; scanner issue documentation | Admin, Docs |

## 4. Detailed Feature Implementation

### 4.1 Secure Vault

| Field | Detail |
| --- | --- |
| Purpose | Store original files encrypted at rest with per-user isolation |
| Implementation Summary | Files uploaded after DNA generation are encrypted with AES-256-GCM and stored in Supabase Storage (`vault-files` bucket). Metadata stored in `vault_records` table. |
| Backend Modules | `src/services/vault/vault.service.ts`, `src/api/controllers/vault.controller.ts`, `src/api/routes/vault.routes.ts` |
| Frontend Modules | `client/src/pages/VaultPage.tsx`, `client/src/components/UploadZone.tsx` |
| Database Changes | `VaultRecord` model; Supabase Storage integration |
| API Endpoints | `POST /api/v1/vault/store`, `GET /api/v1/vault`, `GET /api/v1/vault/:id`, `POST /api/v1/vault/:id/retrieve` |
| Security Considerations | `requireVaultOwnership` middleware; encryption at rest; no local disk on Render |
| Production Readiness | Deployed and tested on Render + Supabase |

### 4.2 DNA Generation (10-Layer → 15-Layer)

| Field | Detail |
| --- | --- |
| Purpose | Create immutable multi-layer fingerprint for every uploaded file |
| Implementation Summary | Layered fingerprinting across content hash, structure, metadata, behavioral, relationship, origin, and evolution layers. Extended to 15 layers for investigation compare including deepfake heuristics, watermark record, ZK commitment, and biometric hash. |
| Backend Modules | `src/services/dna/`, `src/services/layers/`, `src/services/forensics/dna-layer-standardization.service.ts` |
| Frontend Modules | `client/src/pages/DNARecordsPage.tsx`, `client/src/components/UploadZone.tsx` |
| Database Changes | `DnaRecord`, `DnaLayer`, `LocalDnaPatch` models |
| API Endpoints | `POST /api/v1/dna/generate`, `GET /api/v1/dna`, `POST /api/v1/dna/compare`, `POST /api/v1/dna/auto-compare` |
| Security Considerations | `requireDnaOwnership`; probe DNA not stored as permanent records |
| Production Readiness | Live; upload path verified working |

### 4.3 AES-256-GCM Encryption

| Field | Detail |
| --- | --- |
| Purpose | Protect vault file contents at rest |
| Implementation Summary | AES-256-GCM with PBKDF2-derived keys; encrypted size tracked separately from original |
| Backend Modules | `src/services/encryption/`, vault store pipeline |
| Database Changes | `encryptionAlgorithm`, `keyDerivation`, `encryptedSizeBytes` on `VaultRecord` |
| Security Considerations | Keys derived per vault; never stored in plaintext in database |
| Production Readiness | Production deployed |

### 4.4 Share Links and Restrictions

| Field | Detail |
| --- | --- |
| Purpose | Secure controlled sharing of vault files with full access tracking |
| Implementation Summary | Token-based share links with configurable restrictions: expiry, max views, max downloads, one-time use, one device/IP only, country/device/IP allowlists, VPN/TOR blocking, OTP verification, privacy masking, mandatory GPS, watermark codes, multi-recipient hierarchy with forwarding detection. |
| Backend Modules | `src/api/controllers/share-link.controller.ts`, `src/services/share/` |
| Frontend Modules | `client/src/pages/ShareViewerPage.tsx`, Vault share modal in `VaultPage.tsx`, `client/src/pages/AccessIntelligencePage.tsx`, `client/src/pages/LinkIntelligencePage.tsx` |
| Database Changes | `ShareLink`, `ShareAccessLog`, `ShareRecipient`, `LinkForwardEvent`, `BlockedShareViewer`, `UnmaskRequest` |
| API Endpoints | Share CRUD under `/api/v1/share-links/`; public viewer at `/share/:token` |
| Security Considerations | Token signatures; access validation middleware; GPS consent enforcement; revoke terminates sessions |
| Production Readiness | Live; notifications fire on access events |

### 4.5 Activity Timeline and Live Timeline

| Field | Detail |
| --- | --- |
| Purpose | Show complete file lifecycle and real-time investigation progress |
| Implementation Summary | File timeline aggregates provenance events, share access logs, downloads, and audit events. Live timeline streams investigation stages via SSE during unified investigation. |
| Backend Modules | `src/services/forensics/forensic-provenance.service.ts`, `src/services/provenance/`, unified investigation orchestrator |
| Frontend Modules | `client/src/pages/TimelinePage.tsx`, `client/src/components/InvestigationProcessingCard.tsx`, `UnifiedInvestigationPage.tsx` |
| Database Changes | `ForensicProvenanceEvent`, `AuditEvent`, `ShareAccessLog` |
| API Endpoints | Profile activity, vault provenance, investigation SSE stream |
| Production Readiness | Timeline page live; live SSE timeline during investigation |

### 4.6 Access Intelligence and Recipient Tracking

| Field | Detail |
| --- | --- |
| Purpose | Per-link and per-recipient viewer intelligence for leak detection |
| Implementation Summary | Access Intelligence dashboard lists all smart links with viewer sessions. Recipient profiles (REC-XXXX) track known devices, IPs, countries, trust scores, and watermark history. |
| Backend Modules | Share access logging, recipient trust service, Security Center recipient API |
| Frontend Modules | `AccessIntelligencePage`, `LinkIntelligencePage`, `SecurityCenterPage` (Recipients tab) |
| Database Changes | `ShareRecipient`, `RecipientTrustEvent` |
| Security Considerations | Per-owner scoping; revoke link invalidates active sessions |
| Production Readiness | Live with world map visualization |

### 4.7 GPS Capture, Country Detection, Device and Browser Tracking

| Field | Detail |
| --- | --- |
| Purpose | Forensic-grade location and device attribution for every share access |
| Implementation Summary | Browser Geolocation API for GPS (village/mandal/district/state/pincode via reverse geocoding). IP fallback for country/city/region. User-agent parsing for browser, OS, device type. Mandatory GPS option blocks access if denied. |
| Backend Modules | Geo lookup services, share access log enrichment |
| Frontend Modules | `ShareViewerPage.tsx`, `client/src/lib/location-consent.ts` |
| Database Changes | GPS fields on `ShareAccessLog`; location status on vault |
| Production Readiness | Live; WhatsApp WebView limitations documented |

### 4.8 Document Intelligence Report

| Field | Detail |
| --- | --- |
| Purpose | Comprehensive per-file intelligence summary for owners |
| Implementation Summary | Aggregates DNA summary, provenance, share stats, tracked events, browsers, devices, OCR status, and risk indicators into a single report view. |
| Backend Modules | `src/services/intelligence/intelligence-report.builder.ts`, `document-intelligence.controller.ts` |
| Frontend Modules | `client/src/pages/IntelligenceReportPage.tsx` |
| API Endpoints | `GET /api/v1/intelligence/report/:vaultId` |
| Production Readiness | Live on user dashboard; admin route wired locally |

### 4.9 Security Center

| Field | Detail |
| --- | --- |
| Purpose | Central incident management, evidence repository, and leak attribution |
| Implementation Summary | Four tabs: Incidents (severity, resolve/dismiss), Evidence (forensic records), Recipients (watermark profiles), Leak Scanner (upload leaked file → watermark extraction → attribution). |
| Backend Modules | `src/services/security/`, watermark extraction, incident service |
| Frontend Modules | `client/src/pages/SecurityCenterPage.tsx` |
| Production Readiness | Live on user dashboard |

### 4.10 Chain Graph and Leak Attribution

| Field | Detail |
| --- | --- |
| Purpose | Visualize forward propagation of shared files and attribute leaks to recipients |
| Implementation Summary | Forward chain propagation graph shows parent/child link relationships. Invisible watermarking embeds recipient-specific codes in exported files. Leak scanner extracts watermark from uploaded leaked copy. |
| Backend Modules | `src/services/watermark/`, chain graph service |
| Frontend Modules | Chain graph page, Security Center Leak Scanner tab |
| Production Readiness | Graph and attribution live; crawler-sourced leak chain pending |

### 4.11 Invisible Watermarking and Evidence Packages

| Field | Detail |
| --- | --- |
| Purpose | Embed traceable recipient identity in downloaded/shared files |
| Implementation Summary | Watermark codes assigned per share link/recipient. TEP (Tracked Export Package) wraps protected downloads with provenance. Evidence PDF generator produces forensic reports. |
| Backend Modules | `src/services/watermark/`, `src/services/evidence/evidence-package.service.ts`, TEP service |
| Frontend Modules | Protected download modal in VaultPage; evidence export |
| Database Changes | `TrackedExportPackage`, watermark fields on `ShareLink` |
| Production Readiness | TEP and protected download live; TEP expiry enforcement pending |

### 4.12 Duplicate Detection

| Field | Detail |
| --- | --- |
| Purpose | Detect and log duplicate upload attempts for forensic audit |
| Implementation Summary | SHA-256 and normalized hash comparison across vault. Duplicate attempts logged to audit with uploader, original owner, match type, and risk score. Upload not blocked (forensic logging mode). |
| Backend Modules | `src/services/duplicate/duplicate-check.service.ts`, `src/services/audit/audit.service.ts` |
| Frontend Modules | Audit logs in admin console; duplicate attempts in Security Center |
| API Endpoints | `GET /api/v1/dna/duplicate-attempts` |
| Production Readiness | Live |

### 4.13 Public Verification

| Field | Detail |
| --- | --- |
| Purpose | Allow third parties to verify certificate authenticity and identify leaked file owners |
| Implementation Summary | Public certificate verification by certificate ID. Verify Leaked File page for owner identification without login. |
| Frontend Modules | `client/src/pages/VerifyCertificatePage.tsx`, `client/src/pages/VerifyLeakedFilePage.tsx` |
| API Endpoints | `GET /api/v1/certificates/verify/:certificateId` (public) |
| Production Readiness | Live |

### 4.14 Certificates

| Field | Detail |
| --- | --- |
| Purpose | Issue cryptographic ownership certificates for vaulted files |
| Implementation Summary | Full lifecycle: issue on vault, ACTIVE/REVOKED/EXPIRED status, revoke with reason, PDF export (jsPDF), JSON export, public verification. |
| Backend Modules | `src/api/controllers/certificate-mgmt.controller.ts` |
| Frontend Modules | `client/src/pages/CertificatesPage.tsx`, `client/src/services/report-generator.ts` |
| Database Changes | `Certificate` model with signature, revocation fields |
| API Endpoints | `POST /api/v1/certificates`, `GET /api/v1/certificates`, `POST /api/v1/certificates/revoke/:id`, `GET /api/v1/certificates/verify/:id` |
| Production Readiness | Live; PDF and JSON download verified on user dashboard |

### 4.15 Web Monitoring

| Field | Detail |
| --- | --- |
| Purpose | Monitor public web for unauthorized copies of protected files |
| Implementation Summary | Auto-enroll every file on DNA generation. Manual enroll, pause/resume, Check All Now, Watch URL. Monitoring runs tracked with evidence records. Crawler scan disabled by default pending Bing API configuration. |
| Backend Modules | `src/services/crawler/monitoring.service.ts`, `src/services/crawler/web-crawler.service.ts`, `image-monitoring.service.ts` |
| Frontend Modules | Monitoring page, MonitorCard component |
| Database Changes | `MonitorRecord`, `MonitoringRun`, `MonitoringMatch`, `MonitoringFailure` |
| API Endpoints | `/api/v1/monitor/*` |
| Production Readiness | Enrollment and UI live; automated crawler scan not active |

### 4.16 Unified Investigation

| Field | Detail |
| --- | --- |
| Purpose | Upload or scan any file to identify original vault owner and detect tampering |
| Implementation Summary | Multi-phase pipeline: retrieval → acceptance engine → investigation manifest → 15-layer DNA compare → candidate ranking → forensic recovery → live SSE timeline → final report. Upload path is primary and stable. Scanner path uses client normalization pipeline. |
| Backend Modules | `src/services/forensics/unified-investigation.orchestrator.ts`, acceptance engine, ranking engine, manifest builder |
| Frontend Modules | `client/src/pages/UnifiedInvestigationPage.tsx`, `client/src/components/DocumentScanner.tsx` |
| API Endpoints | `POST /api/v1/forensics/unified-investigate` (SSE stream supported) |
| Production Readiness | Upload investigation working; scanner reliability improving (see Known Issues) |

### 4.17 Forensic Provenance

| Field | Detail |
| --- | --- |
| Purpose | Append-only chain of custody without mutating DNA identity |
| Implementation Summary | `forensic_provenance_events` table captures DNA_GENERATED, ENCRYPTED, VAULT_STORED, CERTIFICATE_ISSUED, TEP_CREATED, PROTECTED_EXPORT, INVESTIGATED, TAMPERED events. Legacy synthesis from existing tables for older assets. |
| Backend Modules | `src/services/forensics/forensic-provenance.service.ts` |
| Documentation | `docs/FORENSIC_PROVENANCE.md` |
| Production Readiness | Live as of 4 July 2026 |

### 4.18 Notifications

| Field | Detail |
| --- | --- |
| Purpose | Real-time alerts for share access, risk events, and monitoring matches |
| Implementation Summary | In-app notification system with read/unread state, notification preferences in profile. |
| Backend Modules | `src/api/controllers/notification.controller.ts` |
| Frontend Modules | Profile notifications tab, notification bell |
| API Endpoints | `GET /api/v1/notifications`, `PUT /api/v1/notifications/read-all` |
| Production Readiness | Verified working |

### 4.19 Super Admin Console (In Progress — as of 6 July 2026)

| Field | Detail |
| --- | --- |
| Purpose | Enterprise cross-tenant control center for SUPER_ADMIN role |
| Implementation Summary | Separate `/admin` route with executive dashboard, user management, vault explorer (with intelligence/share/timeline actions), file explorer, DNA engine view, certificates with download, unified investigation, tracking, monitoring, analytics, audit logs, security center. Backend `/api/v1/super-admin/*` endpoints with `requireSuperAdmin` middleware. |
| Backend Modules | `src/api/controllers/super-admin.controller.ts`, `src/api/routes/super-admin.routes.ts` |
| Frontend Modules | `client/src/admin/` (layout, pages, API client) |
| Database Changes | `SUPER_ADMIN` added to `UserRole` enum |
| Production Readiness | In progress — API connections exist locally; full production deployment and polish pending |

## 5. Testing Details

### 5.1 Testing Summary Table

| Module | Testing Performed | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| DNA Generation | Manual upload of IMAGE, PDF, DOCX, VIDEO, AUDIO | DNA record created with COMPLETE status; layers populated | DNA generated for all supported types; 15-layer compare available | PASS |
| Vault Store/Retrieve | Upload → Generate DNA → Store in Vault → Retrieve | Encrypted file in Supabase; decrypt on retrieve | Files stored and retrieved correctly | PASS |
| Share Links | Create link with restrictions; open in incognito; verify access log | Access logged with IP, device, GPS; restrictions enforced | Restrictions work; logs captured; revoke terminates session | PASS |
| Timeline | View file timeline after share access and download | All events shown chronologically | Full event list (fix applied for truncation bug) | PASS |
| Live Timeline | Run unified investigation with SSE | Stages appear in real time | Progressive stages visible during investigation | PASS |
| Access Intelligence | Create multiple links; view Access Intelligence dashboard | All links listed with viewer sessions | Dashboard shows per-link intelligence | PASS |
| GPS Tracking | Open share link with GPS enabled | Village-level location captured | GPS captured when permitted; IP fallback when denied | PASS |
| Certificates | Issue certificate; download PDF and JSON; verify publicly | PDF downloads; public verify returns owner | PDF/JSON export works; public verify works | PASS |
| Certificate Revoke | Revoke with reason; verify status | Status REVOKED; reason stored | Revocation works; PDF disabled for revoked | PASS |
| Monitoring Enroll | Auto-enroll on DNA; manual Check All Now | Monitor record created; check runs | Enrollment works; crawler scan skipped (disabled) | PARTIAL |
| Chain Graph | Create parent/child share links; view graph | Forward chain visualized | Graph renders parent-child relationships | PASS |
| Recipient Tracking | Share to recipient; view recipient profile | REC-XXXX profile with sessions | Recipient profiles populated | PASS |
| Security Center | View incidents; upload leaked file for attribution | Incidents listed; watermark extracted if present | Security Center tabs functional | PASS |
| Public Verification | Verify certificate ID on public page | Certificate details shown | Public verify endpoint works without auth | PASS |
| Duplicate Detection | Upload same file as different user | Attempt logged in audit | Duplicate logged with uploader and owner IDs | PASS |
| Tenant Isolation | Login as User A; attempt User B vault/DNA APIs | 403 Forbidden | Cross-tenant access blocked | PASS |
| Notifications | Open share link; check owner notifications | Notification created for owner | Notifications received (verified working) | PASS |
| Unified Investigation (Upload) | Upload known file; verify owner match | Original owner identified with confidence | Upload path returns correct owner match | PASS |
| Unified Investigation (Scanner) | Camera scan of document/screen | Same result as upload path | Inconsistent — quality gate failures and timeouts (see Known Issues) | PARTIAL |
| Admin Console | Login as SUPER_ADMIN; view executive dashboard | Cross-tenant metrics and user list | Dashboard shows live counts; vault actions wired locally | PARTIAL |
| Automated Tests | `tests/forensics/investigation-manifest.test.ts`, `dna-layer-standardization.test.ts` | Unit tests pass | Tests exist for manifest and layer standardization | PASS |

### 5.2 Manual Testing Environments

| Environment | URL | Purpose |
| --- | --- | --- |
| Local development | `http://localhost:3000` | Feature development and integration testing |
| Production frontend | `https://dna-pinit-web.vercel.app` | End-to-end production validation |
| Production backend | `https://pinit-dna-uf5y.onrender.com` | API and database integration |

### 5.3 Upload vs Scanner Testing Note

Upload path: Verified working in production. Full file bytes sent to backend; normalization and DNA extraction run server-side with consistent results.

Scanner path: Partially working. Client-side capture quality, lighting, and motion affect probe DNA quality. Render free-tier timeouts (30–90s cold start, investigation time limits) cause `INSUFFICIENT_EVIDENCE` on slow scans. Multiple fixes applied during 30 June – 4 July (normalization pipeline, full-frame capture, false positive rejection, timeout tuning) but scanner remains less reliable than upload.

## 6. Security Improvements

### 6.1 Encryption and Vault Security

| Improvement | Detail |
| --- | --- |
| AES-256-GCM | All vault files encrypted at rest before Supabase Storage upload |
| PBKDF2 Key Derivation | Per-vault key derivation; algorithm recorded on `VaultRecord` |
| Supabase Storage | Replaced ephemeral Render filesystem; files persist across deploys |

### 6.2 Authentication and Authorization

| Improvement | Detail |
| --- | --- |
| JWT Authentication | All sensitive endpoints require `Authorization: Bearer` token |
| PINIT HOID Auth | Short ID + biometric (face/voice/device) authentication flow |
| Auth Interceptor | Centralized JWT injection in `dashboard.api.ts` — no bare axios calls |
| Session Management | Profile sessions list with revoke capability |

### 6.3 Tenant Isolation

| Improvement | Detail |
| --- | --- |
| ownerUserId Scoping | All Prisma queries scoped to authenticated user's ID |
| Ownership Middleware | `requireDnaOwnership`, `requireVaultOwnership`, `requireCertificateOwnership`, `requireMonitorOwnership` |
| Analytics Scoping | Dashboard analytics fixed to prevent cross-user data leak (19 June) |
| Super Admin Isolation | Separate `/api/v1/super-admin/*` routes with `requireSuperAdmin` — does not weaken user tenant isolation |

### 6.4 Share and Access Validation

| Improvement | Detail |
| --- | --- |
| Token Signatures | Share tokens signed to prevent tampering |
| Restriction Enforcement | Expiry, view limits, download limits, one-time use enforced at access |
| GPS Consent | Optional mandatory GPS blocks access when location denied |
| VPN/TOR Blocking | Configurable; defaulted OFF to prevent false positives on local ISPs |
| Revoke Link | Instant session termination from Access Intelligence |

### 6.5 Certificate Validation

| Improvement | Detail |
| --- | --- |
| Signed Certificates | Cryptographic signature stored on `Certificate` record |
| Public Verify Endpoint | Anyone can verify certificate authenticity without login |
| Revocation | Revoked certificates cannot export PDF; status visible publicly |

### 6.6 Production Hardening

| Improvement | Detail |
| --- | --- |
| API Cold Start Retry | 6 retry attempts with 8s gaps for Render free tier |
| Credentials Isolation | `.env` removed from Git tracking (15 June) |
| Lazy Supabase Init | App does not crash on missing env vars at startup |
| Cache Clearing | Investigation performance config skips crawler during investigation for latency |

## 7. Source Code Summary

### 7.1 Repository Statistics (June 9 – July 6, 2026)

| Metric | Value |
| --- | --- |
| Total commits (11 Jun – 4 Jul) | ~195 |
| Peak activity day | 4 July 2026 (29 commits) |
| Primary branch | `main` |
| Latest commit (as of 4 Jul) | `923e2d3` — fix: point Vercel production to pinit-dna-uf5y Render backend |

Note: Commit IDs and build versions for specific weekly deliverables can be filled manually from `git log --since="2026-06-09" --until="2026-07-07"` as required by management.

### 7.2 Major Folders Modified

#### Backend (`src/`)

| Folder | Purpose |
| --- | --- |
| `src/api/controllers/` | REST controllers for vault, DNA, share, certificate, monitoring, forensics, admin, super-admin |
| `src/api/routes/` | Route definitions with auth and ownership middleware |
| `src/api/middleware/` | `requireAuth`, `requireSuperAdmin`, ownership validators |
| `src/services/vault/` | Vault store, retrieve, encryption |
| `src/services/dna/` | DNA generation and comparison |
| `src/services/layers/` | L1–L15 layer implementations |
| `src/services/forensics/` | Unified investigation orchestrator, provenance, manifest, acceptance, ranking |
| `src/services/share/` | Share link creation, access validation, forwarding detection |
| `src/services/crawler/` | Monitoring enrollment and web crawler (disabled by default) |
| `src/services/watermark/` | Invisible watermarking and extraction |
| `src/services/evidence/` | Evidence packages and PDF generation |
| `src/services/duplicate/` | Duplicate detection and audit logging |
| `src/services/intelligence/` | Intelligence report builder |
| `src/services/audit/` | Audit event logging |
| `src/services/encryption/` | AES-256-GCM encryption utilities |

#### Frontend (`client/src/`)

| Folder | Purpose |
| --- | --- |
| `client/src/pages/` | VaultPage, ShareViewerPage, CertificatesPage, UnifiedInvestigationPage, SecurityCenterPage, TimelinePage, IntelligenceReportPage, AccessIntelligencePage, ProfilePage, etc. |
| `client/src/admin/` | Super Admin Console (layout, pages, API client) — in progress |
| `client/src/components/` | DocumentScanner, UploadZone, InvestigationProcessingCard, auth components |
| `client/src/services/` | dashboard.api.ts, report-generator.ts, investigation-report-export.ts |
| `client/src/lib/` | document-capture-pipeline.ts, scanner utilities, location-consent.ts |

#### Database (`prisma/`)

| Item | Purpose |
| --- | --- |
| `schema.prisma` | Full data model: User, DnaRecord, VaultRecord, ShareLink, Certificate, ForensicProvenanceEvent, MonitorRecord, TrackedExportPackage, AuditEvent, etc. |
| `migrations/` | Schema migrations including provenance table and SUPER_ADMIN role |

#### Python AI (`python-ai/`)

| Item | Purpose |
| --- | --- |
| FastAPI service | Optional AI sidecar for embeddings and semantic search |
| FAISS index | Local vector index for retrieval |

#### Documentation (`docs/`)

| Item | Purpose |
| --- | --- |
| `docs/enterprise/` | Enterprise architecture documentation |
| `docs/architecture/` | Investigation, DNA, acceptance rules specs |
| `docs/FORENSIC_PROVENANCE.md` | Provenance design |
| `docs/UNIFIED-INVESTIGATION-IMPLEMENTATION-REPORT.md` | Investigation implementation report |

#### Security

| Item | Purpose |
| --- | --- |
| `src/api/middleware/role.middleware.ts` | SUPER_ADMIN, ADMIN, USER role enforcement |
| `src/services/encryption/` | Vault encryption |
| `docs/enterprise/02_FILE_TYPE_SECURITY_MATRIX.md` | Per-file-type security matrix |

## 8. Testing Evidence (Placeholders)

Insert screenshots, screen recordings, and testing videos in the sections below before final submission to admin@pinit.in.

### 8.1 Dashboard Screenshots

| # | Description | File / Link |
| --- | --- | --- |
| 1 | Executive Dashboard — user dashboard home with stats | `[INSERT: dashboard-home.png]` |
| 2 | Admin Executive Dashboard — platform-wide metrics | `[INSERT: admin-executive-dashboard.png]` |
| 3 | Analytics page with owner-scoped data | `[INSERT: analytics.png]` |

### 8.2 Vault Screenshots

| # | Description | File / Link |
| --- | --- | --- |
| 4 | Vault Explorer — card list with action buttons | `[INSERT: vault-explorer.png]` |
| 5 | Vault detail modal with encryption info | `[INSERT: vault-detail.png]` |
| 6 | Protected download / TEP modal | `[INSERT: protected-download.png]` |
| 7 | Admin Vault Explorer with action icons | `[INSERT: admin-vault-explorer.png]` |

### 8.3 Sharing and Activity Screenshots

| # | Description | File / Link |
| --- | --- | --- |
| 8 | Share link creation modal with restrictions | `[INSERT: share-modal.png]` |
| 9 | Share viewer page with GPS consent | `[INSERT: share-viewer.png]` |
| 10 | Access Intelligence dashboard | `[INSERT: access-intelligence.png]` |
| 11 | Link Intelligence per-link viewer map | `[INSERT: link-intelligence.png]` |
| 12 | Notification received on share access | `[INSERT: notification-share-access.png]` |

### 8.4 Timeline Screenshots

| # | Description | File / Link |
| --- | --- | --- |
| 13 | File activity timeline page | `[INSERT: timeline.png]` |
| 14 | Live investigation timeline (SSE stages) | `[INSERT: live-timeline.png]` |
| 15 | Admin vault file timeline | `[INSERT: admin-timeline.png]` |

### 8.5 Forensics and Investigation Screenshots

| # | Description | File / Link |
| --- | --- | --- |
| 16 | Unified Investigation — upload path result | `[INSERT: investigation-upload-result.png]` |
| 17 | Unified Investigation — owner match report | `[INSERT: investigation-report.png]` |
| 18 | Verify Leaked File page result | `[INSERT: verify-leaked-file.png]` |
| 19 | Intelligence Report page | `[INSERT: intelligence-report.png]` |

### 8.6 Security Center and Chain Graph Screenshots

| # | Description | File / Link |
| --- | --- | --- |
| 20 | Security Center — Incidents tab | `[INSERT: security-incidents.png]` |
| 21 | Security Center — Leak Scanner attribution | `[INSERT: leak-scanner.png]` |
| 22 | Chain Graph — forward propagation | `[INSERT: chain-graph.png]` |
| 23 | Recipient tracking profile (REC-XXXX) | `[INSERT: recipient-profile.png]` |

### 8.7 Certificates Screenshots

| # | Description | File / Link |
| --- | --- | --- |
| 24 | Certificates page with ACTIVE status | `[INSERT: certificates.png]` |
| 25 | Certificate PDF download | `[INSERT: certificate-pdf.png]` |
| 26 | Public certificate verification | `[INSERT: certificate-verify.png]` |
| 27 | Admin certificates with download buttons | `[INSERT: admin-certificates.png]` |

### 8.8 Monitoring Screenshots

| # | Description | File / Link |
| --- | --- | --- |
| 28 | Monitoring dashboard with enrolled files | `[INSERT: monitoring.png]` |
| 29 | Monitor check run results | `[INSERT: monitoring-run.png]` |

### 8.9 Screen Recordings and Testing Videos

| # | Description | File / Link |
| --- | --- | --- |
| 30 | End-to-end: Upload → DNA → Vault → Share → Access tracking | `[INSERT: e2e-share-tracking.mp4]` |
| 31 | Unified Investigation upload flow | `[INSERT: investigation-upload.mp4]` |
| 32 | Certificate issue and PDF download | `[INSERT: certificate-flow.mp4]` |
| 33 | Notification on share access | `[INSERT: notification-demo.mp4]` |

## 9. Technical Documentation

### 9.1 Architecture Overview

┌─────────────────────────────────────────────────────────────────┐
│                        CLIENT (React + Vite)                     │
│  User Dashboard (/dashboard)  |  Admin Console (/admin)          │
│  Share Viewer (public /share/:token)  |  Public Verify (public) │
└──────────────────────────┬──────────────────────────────────────┘
                           │ HTTPS + JWT
┌──────────────────────────▼──────────────────────────────────────┐
│                   BACKEND (Node.js + Express)                    │
│  API Routes → Middleware (Auth, Ownership, Role) → Controllers  │
│  Services: DNA, Vault, Share, Forensics, Monitoring, Audit      │
└──────┬─────────────────┬──────────────────┬───────────────────┘
       │                 │                  │
┌──────▼──────┐  ┌───────▼───────┐  ┌──────▼──────┐
│  Supabase   │  │ Supabase      │  │ Python AI   │
│  PostgreSQL │  │ Storage       │  │ (optional)  │
│  (Prisma)   │  │ (vault-files) │  │ FAISS index │
└─────────────┘  └───────────────┘  └─────────────┘

### 9.2 Database (Key Models)

| Model | Purpose |
| --- | --- |
| `User` | Account with shortId, role (USER/ADMIN/SUPER_ADMIN), biometrics |
| `DnaRecord` | Immutable file fingerprint with 15 layers |
| `VaultRecord` | Encrypted file storage metadata |
| `ShareLink` | Tracked share tokens with restrictions |
| `ShareAccessLog` | Per-access forensic record (IP, GPS, device) |
| `Certificate` | Ownership certificate with signature and revocation |
| `ForensicProvenanceEvent` | Append-only lifecycle events |
| `TrackedExportPackage` | TEP protected download packages |
| `MonitorRecord` | Web monitoring enrollment |
| `AuditEvent` | Platform audit log including duplicate attempts |
| `Notification` | In-app user notifications |

### 9.3 Authentication

JWT access token stored in `localStorage` as `pinit_access_token`

Refresh token flow for session extension

PINIT HOID: short ID + face/voice/device biometric verification

Role-based access: USER (dashboard), ADMIN (legacy admin portal), SUPER_ADMIN (enterprise console)

### 9.4 Encryption

Algorithm: AES-256-GCM

Key derivation: PBKDF2

Encrypted files stored in Supabase Storage; keys never stored in database

### 9.5 DNA Engine

15 layers: L1–L6 content/structure layers; L7–L10 behavioral/relationship/origin/evolution; L11–L15 deepfake/watermark/ZK/biometric/heuristic

Per-file-type adapters: IMAGE, VIDEO, AUDIO, PDF, DOCX, and others

Local DNA patch index for crop/partial matching

FAISS vector index for semantic retrieval (Python AI sidecar)

### 9.6 Tracking Engine

Share access logs with GPS, IP geo, browser, OS, device

Recipient profiles with trust scoring

TEP chain of custody for protected downloads

Forensic provenance append-only events

World map visualization (Leaflet)

### 9.7 Monitoring

Auto-enroll on DNA generation

Scheduled checks via vault scheduler

Bing Visual Search provider implemented but crawler disabled by default

`MONITORING_CRAWLER_ENABLED=true` required to activate

### 9.8 Investigation

Entry: `POST /api/v1/forensics/unified-investigate`

Pipeline: Retrieval → Acceptance Engine → Manifest → 15-layer compare → Ranking → Recovery → Report

SSE streaming for live timeline

Performance tuning via `src/config/investigation-performance.ts`

### 9.9 Security

Tenant isolation via `ownerUserId` on all queries

Ownership middleware on all resource-specific routes

Watermarking for leak attribution

Security Center for incident management

Duplicate attempt forensic logging

### 9.10 Key Dependencies

| Dependency | Purpose |
| --- | --- |
| Node.js 20+ | Backend runtime |
| Express | HTTP server |
| Prisma | ORM for PostgreSQL |
| React 18 + Vite | Frontend |
| Tailwind CSS | UI styling |
| Supabase | PostgreSQL + Storage |
| jsPDF | Certificate and report PDF export |
| Leaflet | World map for tracking |
| FastAPI + FAISS (Python) | Optional AI search sidecar |
| Tesseract (eng.traineddata) | OCR for documents |

## 10. Known Issues

The following are actual remaining issues verified from code and testing. These are not planned features — they are current limitations.

### 10.1 Scanner Not Fully Reliable

| Issue | Detail |
| --- | --- |
| Status | Upload works; camera scanner inconsistent |
| Root Causes | (1) Client capture quality — lighting, motion blur, partial frame capture affect probe DNA; (2) `ScannerQualityGateError` and `ScannerStageTimeoutError` in normalization pipeline reject or timeout poor captures; (3) Render free-tier cold starts and investigation timeout limits cause `INSUFFICIENT_EVIDENCE` before vault match completes; (4) Camera scan produces different byte representation than original upload — requires normalization and local patch DNA rescue |
| Improvement Path | (1) Add visible quality feedback (blur/lighting score) before capture submission; (2) Increase client-side timeout tolerance for normalization on mobile; (3) Default to upload path with clear UX guidance when scanner fails; (4) Upgrade Render plan or add investigation queue for longer-running scans; (5) Continue local patch DNA tuning for camera crops |

### 10.2 Web Crawler Not Active

| Issue | Detail |
| --- | --- |
| Status | Infrastructure built; scan disabled |
| Root Cause | `MONITORING_CRAWLER_ENABLED` defaults to false; Bing Visual Search API not configured for production |
| Code Reference | `src/services/crawler/monitoring.service.ts`, commit `c9f86f1` (28 June) |

### 10.3 Python AI Service Not Deployed in Production

| Issue | Detail |
| --- | --- |
| Status | Optional sidecar; not started on Render by default |
| Impact | Semantic search and FAISS retrieval may use fallback paths |
| Code Reference | `docs/PYTHON-AI-ENTERPRISE-INFRASTRUCTURE.md` |

### 10.4 Enterprise Profile Section Not Built

| Issue | Detail |
| --- | --- |
| Status | Basic profile page exists (name, organization, job title, notifications) |
| Missing | Full enterprise profile module — institution management, organization hierarchy, enterprise branding, admin-assigned roles UI |
| Code Reference | `client/src/pages/ProfilePage.tsx` has basic fields only; admin Organizations/Institutions pages are placeholders |

### 10.5 Final Investigation Report UI Not Designed

| Issue | Detail |
| --- | --- |
| Status | Investigation results display inline in UnifiedInvestigationPage; PDF export exists in `investigation-report-export.ts` |
| Missing | Polished standalone Final Report page with print layout, branded template, and management-ready export UI |
| Impact | Functional data available; presentation layer pending design |

### 10.6 Super Admin Console — In Progress

| Issue | Detail |
| --- | --- |
| Status | Built locally with API connections; not fully deployed/validated in production |
| Remaining | Production deployment, Organizations/Institutions pages, Crawler admin page (placeholder), full cross-tenant QA |

### 10.7 TEP and Provenance Gaps (from code audit)

| Issue | Detail |
| --- | --- |
| TEP expiry not enforced at extraction | `expiresAt` stored but not checked on use |
| Revoked TEP may still match in duplicate check | REVOKED status not filtered |
| Share revoke does not append REVOKED provenance event | Declared but not appended at runtime |

### 10.8 Render Free Tier Limitations

| Issue | Detail |
| --- | --- |
| Cold starts | First API call after idle: 30–90 seconds |
| Investigation timeouts | Large files may hit timeout on free tier |
| Single instance | No horizontal scaling on free plan |

## 11. Pending Work

| Task | Status | Priority | Expected Completion |
| --- | --- | --- | --- |
| Scanner reliability improvements | In progress | High | July 2026 |
| Super Admin Console — production deploy | In progress | High | July 2026 |
| Enterprise profile module (org/institution UI) | Not started | High | July–August 2026 |
| Final investigation report UI design | Not started | High | July 2026 |
| Web crawler activation (Bing API) | Blocked on API key | Medium | August 2026 |
| Advanced monitoring scanner | Not started | Medium | August 2026 |
| Crawler admin page | Placeholder only | Medium | August 2026 |
| AI search improvements | Partial | Medium | August 2026 |
| Unified investigation enhancements | Ongoing | Medium | July 2026 |
| Enterprise security hardening | Ongoing | High | Q3 2026 |
| Product DNA (marketing/onboarding layer) | Not started | Low | Q3 2026 |
| Advanced leak detection | Partial (watermark live; crawler pending) | Medium | Q3 2026 |
| TEP expiry enforcement | Not started | Medium | July 2026 |
| Provenance revoke events | Not started | Low | July 2026 |
| Python AI production deployment | Not started | Medium | August 2026 |
| Horizontal scaling / Render upgrade | Not started | Medium | When traffic requires |

## 12. June Achievements

Deployed full-stack application to Vercel (frontend) and Render (backend) with Supabase PostgreSQL and Storage

Built secure encrypted vault with AES-256-GCM and per-user tenant isolation

Implemented 10-layer DNA fingerprint system extended to 15 layers for forensic investigation

Delivered complete share link system with expiry, view/download limits, one-time access, GPS tracking, device/browser logging, and revoke capability

Built Access Intelligence and Link Intelligence dashboards with world map visualization

Implemented real-time notification system for share access and risk events (verified working)

Delivered Document Intelligence Report for per-file forensic summary

Built Security Center with incidents, evidence, recipient tracking, and leak scanner

Implemented invisible watermarking and forward chain propagation graph

Delivered certificate lifecycle with PDF/JSON export and public verification

Built web monitoring enrollment infrastructure with auto-enroll on DNA generation

Implemented unified investigation pipeline with Acceptance Engine, Investigation Manifest, Candidate Ranking, and live SSE timeline

Delivered forensic provenance append-only chain of custody system

Implemented TEP protected downloads with tracking dashboard

Built duplicate detection with forensic audit logging

Delivered Verify Leaked File public page for owner identification

Implemented PINIT HOID authentication with face/voice/device biometrics

Built production-grade GPS location system with village-level resolution

Redesigned Vault UI with card-based actions matching enterprise expectations

Added API cold-start retry resilience for Render free tier

Started Super Admin Console with cross-tenant executive dashboard and vault explorer actions

Produced enterprise architecture documentation in `docs/enterprise/`

Recorded approximately 195 commits between 11 June and 4 July 2026

## 13. Conclusion

The month of June 2026 marked the transformation of PINIT-DNA from an initial secure file vault concept into a production-oriented Digital DNA, Investigation, Tracking, and Forensic platform. Starting from 9 June, the team delivered a comprehensive system covering encrypted storage, multi-layer DNA fingerprinting, tracked secure sharing, real-time notifications, forensic provenance, certificate ownership, leak attribution, and unified investigation — all deployed to production infrastructure.

Sharing and activity tracking are fully operational: every share access is logged with GPS, device, and browser intelligence, visible through Access Intelligence, Link Intelligence, timelines, and notifications.

Forensics capabilities reached enterprise grade with the unified investigation pipeline, 15-layer DNA compare, acceptance and ranking engines, Security Center, watermark leak attribution, and append-only provenance.

Certificates are production-ready with issue, revoke, PDF/JSON export, and public verification.

Upload and notifications are verified working in production. Scanner-based investigation remains an active improvement area. Admin dashboard connections are wired locally with further production polish needed. Enterprise profile, web crawler, and final report UI are clearly identified as pending work for July.

The platform is ready for management review with the understanding that July will focus on scanner reliability, admin console production deployment, enterprise profile build-out, crawler activation, and final report UI design.

Prepared by: Development Team

Date: 6 July 2026

Submission: Email to admin@pinit.in with this document and testing evidence attachments

*End of Report*