PINIT ECOSYSTEM

Product & Development Completion Documentation

Pinit HUB & Pinit Exchange

| Document purpose | Official development-status record of the functionality that has been fully implemented in Pinit HUB and Pinit Exchange |
| --- | --- |
| Version | 1.0 |
| Documentation date | 21 September 2026 |
| Prepared by | Pinit Development Team |
| Products | Pinit HUB · Pinit Exchange |

# How to Read This Document

This is an implementation-status document. It describes what has been built in the Pinit HUB and Pinit Exchange repository and what evidence exists that it works.

### Definition of COMPLETED

A capability is listed as completed only when all of the following hold:

- Implemented end to end: a frontend screen, a backend route and service, and (where data is stored) a database entity all exist and are connected.

- Evidenced: either automated tests for the capability pass [T], or the capability has demonstrably run against the production database, leaving real records [O].

- No known failing tests: a capability whose own automated tests currently fail is not presented as completed, even if a screen exists.

### Evidence key

| Code | Meaning |
| --- | --- |
| [T] | Automated test suites covering the capability pass in the reviewed tree. |
| [O] | Real records created by the capability exist in the production database (row counts taken read-only on the documentation date). |
| [C] | Frontend, backend and schema were reviewed together in the repository and are consistent. |

### Repository baseline

| Item | Value |
| --- | --- |
| Repository | Pinit-DNA (Hub backend, Hub client, Python AI service, Exchange app and server) |
| Branch / latest commit | ashwitha / aa0cacd |
| Hub schema | Prisma, 111 models at the committed baseline, PostgreSQL (Supabase) |
| Exchange schema | 21 tables, PostgreSQL schema 'exchange' in production; SQLite for local development |
| Review date | 21 September 2026 |

Two disclosures that shape the scope Uncommitted work. Several capabilities were developed and verified locally but are not yet committed or deployed, so they are excluded from the completed scope (see “Not Included in Completed Scope”). Test status. Where a module’s own tests fail in the reviewed tree, the module is excluded and the failing suites are named. Section 26 reports the full test status without rounding.

# Contents

1  Executive Summary

2  Product Vision

3  Pinit Ecosystem Overview

4  Pinit HUB: Product Overview

5  Pinit HUB: Complete User Flow

6  Asset Protection Workflow

7  Pinit DNA Architecture

8  Vault and Asset Architecture

9  Database Architecture (HUB)

10  Backend Architecture

11  API Architecture

12  Security and Authentication

13  Sharing and Access Control

14  Certificate and Verification System

15  Monitoring and Intelligence

16  Business Workspace

17  Pinit Exchange: Product Overview

18  Exchange Seller Workflow

19  Exchange Buyer Workflow

20  Exchange Database Architecture

21  HUB + Exchange Integration

22  Frontend Architecture

23  File and Project Structure

24  End-to-End Data Flow

25  Completed Development Inventory

26  Testing and Validation

27  Deployment Architecture

28  User Journeys

29  Technical Entity Map

30  Completed Product Capabilities

31  Final Development Status

Not Included in Completed Scope

Documentation Scope

# 1. Executive Summary

Pinit is a connected pair of products for protecting, proving, sharing and trading digital creative work.

## Pinit HUB

Pinit HUB is where a digital asset is protected, identified and managed. When a file is protected, HUB computes its Pinit DNA, stores an encrypted copy in the Vault, records the file as an Asset with a canonical identifier, and can issue a signed Certificate that anyone can verify. The owner can then share the asset through controlled Secure Share links, see who opened them, and enrol the asset in Monitoring. HUB also provides a Business Workspace (clients, campaigns, people and review workflows) and a Portfolio.

- Digital asset protection and asset identity (Pinit DNA, Layers 1 to 6)

- Secure, encrypted asset management in the Vault

- Ownership and provenance records linking file, DNA, vault copy and certificate

- Controlled sharing with access controls, activity records and revocation

- Certificate issue, public verification and revocation

- Monitoring of protected assets against supported public sources

- Business Workspace, Portfolio, notifications and plans

## Pinit Exchange

Pinit Exchange is the marketplace. A creator lists a protected asset from HUB, a buyer discovers it, pays, and receives a licence; the seller sees the sale and the earnings. Exchange does not hold the master identity or the vault: HUB remains the source of the asset and its protection, and the two products are joined by a verified bridge.

- Marketplace discovery, listing detail, cart and wishlist

- Seller onboarding, listing from a HUB asset, sales and earnings

- Buyer checkout with Razorpay, sealed licence records, invoices and licensed delivery

- Opportunities: briefs, proposals, invitations and awards between buyers and creators

## How the two fit together

Pinit HUB = protect, manage, verify and monitor digital assets. Pinit Exchange = discover, list, buy, sell and license digital assets. Together they form one asset lifecycle: an asset protected in HUB is the same asset that is listed, sold and delivered through Exchange.

# 2. Product Vision

Pinit treats a digital asset as something with an identity, a proof of origin and a controlled life, rather than as a file in a folder.

## Protection lifecycle (implemented)

Figure 1. Protection lifecycle in Pinit HUB

The fifth stage of the originally intended lifecycle, Investigate, is not part of the completed scope; see “Not Included in Completed Scope”.

## Commercial lifecycle (implemented)

Figure 2. Commercial lifecycle across HUB and Exchange

## What is different from ordinary storage

| Concept | Ordinary file storage | Pinit |
| --- | --- | --- |
| Digital asset identity | A filename and a path | A canonical Asset.id, distinct from the vault, DNA and certificate identifiers |
| Protection | Access control on a folder | File bytes encrypted with AES-256-GCM in the Vault; an ownership watermark carried in the file |
| Provenance | Modified-time metadata | Pinit DNA: hash, structural, perceptual, colour and metadata layers recorded at protection time |
| Proof | None | A signed Certificate with a public verification link; status can be ACTIVE, REVOKED or EXPIRED |
| Controlled access | Shared folder permissions | Secure Share links with expiry, view and download limits, one-time use, OTP, country/device/IP rules, viewer blocking and revocation |
| Marketplace transactions | External to the file | Listings and licences in Exchange tied to the same Asset.id, with sealed order records |

# 3. Pinit Ecosystem Overview

Figure 3. Pinit ecosystem architecture

Only relationships that exist in the implementation are drawn. The two products are separate applications with separate servers and separate schemas. They are joined by:

- Shared Pinit identity: the HUB user’s public PINIT ID is the identity Exchange uses for sellers and buyers.

- Asset.id: the canonical HUB asset identifier is the value Exchange stores as the asset of a listing.

- A verified bridge: HUB-to-Exchange calls carry a bridge secret; Exchange receives only public-safe listing data and short-lived sign-in tokens. Vault keys and full forensic DNA never leave HUB.

# 4. Pinit HUB: Product Overview

Each module below is completed by the definition on page 2. Modules that do not meet it are listed in the final section.

## 4.1  Authentication and Identity

| Purpose | Create a Pinit account and sign in. Authentication proves who is signing in; it is never used as ownership. |
| --- | --- |
| User workflow | Create account, then sign in with password, face verification or a passkey. The session is an access token (Bearer JWT) plus an HttpOnly refresh cookie; the user can refresh or log out. |
| Frontend | pages/auth, components/auth (FaceRoundScan, BiometricStep, CameraStage), context/AuthContext, components/auth/RequireAuth, lib/webauthn, lib/face-liveness |
| Backend / API | POST /auth/create, /login, /refresh, /logout; GET /auth/me; /auth/face/{challenge, register, login, identify, status}; /auth/passkey/{register, login}/{start, finish}. Middleware requireAuth; lib/auth-cookies. |
| Database | User, RefreshToken, BiometricIdentity, FaceTemplate, WebAuthnCredential, LoginHistory, UserSession, UserDevice, SecurityEvent |
| Completed | Password accounts, JWT access and refresh handling, face enrolment and login with liveness checks, passkey enrolment and login, session listing and revocation. |
| Evidence | [T] auth suites: auth-cookies, face-liveness-pad, face-match-gate, face-verify-claimed, pad-face-presence, passkey-enroll-gate, webauthn-passkey, webauthn-ownership-fix, and the integration suites (JWT subject and isolation, 1:1 login, duplicate registration, no embedding in logs or responses). [O] 7 face templates recorded. No passkey enrolment is recorded in production data; passkeys are evidenced by tests only. |

## 4.2  Personal and Business Accounts

| Purpose | Let one identity work as a personal creator or as a business owner with a workspace. |
| --- | --- |
| User workflow | Choose an account type, complete business setup, switch between personal and business views. |
| Frontend | components/nav/WorkspaceSwitcher, context/AccountViewModeContext, hooks/useSyncBusinessSetup, layouts/DashboardLayout |
| Backend / API | POST /auth/account-type, POST /auth/business-setup, GET /auth/business-setup/status, POST /organization/setup, GET /organization/me |
| Database | Organization, Workspace, OrganizationMember, Department |
| Completed | Account-type selection, business setup, workspace creation and view switching. |
| Evidence | [T] login-workspace-default. [O] 4 organizations. |

## 4.3  Protect New

| Purpose | Turn a file into a protected asset in one guided flow. |
| --- | --- |
| User workflow | Upload a file, watch the 15 DNA layers run, encrypt and store in the Vault, then receive the certificate. Detail in Section 6. |
| Frontend | pages/GeneratePage (wraps App.tsx), UploadZone, LayerPipeline, LayerCard, GenerationProgress, EncryptionStep, VaultStep, ProtectReadyStep, SuccessPanel |
| Backend / API | POST /dna/generate, POST /vault/store, POST /certificates |
| Database | DnaRecord and layer records, VaultRecord, Asset, Certificate |
| Completed | The whole flow from upload to a stored, identified, certified asset. |
| Evidence | [T] duplicate-check, duplicate-unowned-records, asset-identity-chain, asset-linkage-phase1. [O] 42 assets, 42 vault records, 32 certificates and 575 DNA records (which include records generated internally for video frames). |

## 4.4  Vault, My Assets and Asset Details

| Purpose | Keep the protected files and manage them. |
| --- | --- |
| User workflow | Open My Assets, filter and search, open an asset for preview, details, sharing, tracking and certificate; rename, retrieve, download a protected copy or remove the stored file. |
| Frontend | pages/VaultPage, pages/assets/AssetsPage, pages/assets/AssetDetailPage, components/VaultDetailSidePanel, VaultFileThumbnail |
| Backend / API | GET /vault/, GET /vault/:id, GET /vault/:id/preview, POST /vault/:id/retrieve, PATCH /vault/:id/rename, DELETE /vault/:id, POST /vault/:id/protected-download/prepare and /protected-download, GET /vault/:id/tracking; GET /assets, GET /assets/:id |
| Database | VaultRecord, Asset, TrackedExportPackage |
| Completed | Encrypted storage and retrieval, preview, rename, protected download packages, removal that keeps the DNA record and the asset record. |
| Evidence | [T] vault suites: owner-binding, protected-download, vault-blob-integrity, vault-delete-asset-cleanup, asset-identity-chain, asset-linkage-phase1; services/vault-storage-path, vault-preview-bytes. [O] 42 vault records. |

## 4.5  Security Check

| Purpose | Confirm that stored files are present and uncorrupted. |
| --- | --- |
| User workflow | Run the integrity check; problems raise a notification. |
| Frontend | pages/VaultIntegrityPage |
| Backend / API | GET /vault/integrity-check |
| Database | VaultRecord, PlatformEvent |
| Completed | Integrity verification of stored vault files, with issues reported as events. |
| Evidence | [T] vault-blob-integrity. [O] integrity-issue events recorded. |

## 4.6  Certificates and Verification

| Purpose | Give an asset a verifiable proof and let anyone check it. |
| --- | --- |
| User workflow | Issue a certificate from an asset, preview and download it, share the verification link, revoke it if needed. A third party opens the link or scans the QR code to check the status. Detail in Section 14. |
| Frontend | pages/CertificatesPage, pages/VerifyCertificatePage, components/certificates (CredentialPreviewModal, DownloadCertificateButton, ShareCertificateButton, PinitCredentialDocument) |
| Backend / API | POST /certificates, GET /certificates, GET /certificates/dna/:dnaRecordId, GET /certificates/verify/:certificateId (public), POST /certificates/revoke/:certificateId; GET /credentials/me |
| Database | Certificate, Credential |
| Completed | Issue (idempotent per DNA and vault pair), HMAC signature, verification with ACTIVE / REVOKED / EXPIRED / NOT_FOUND results, revocation with a reason, expiry handling, certificate document with QR code. |
| Evidence | [T] credentials-phase1 (certificate to credential projection, ownership isolation). [O] 32 certificates. |

## 4.7  Secure Sharing and Link Intelligence

| Purpose | Share a protected asset under the owner’s control and see what happens to it. |
| --- | --- |
| User workflow | Choose an asset, set the controls, create the link, send it. The owner sees each open, download and blocked action, a map of access, and the chain of any onward sharing; the owner can block a viewer, force a logout or revoke the link. Detail in Section 13. |
| Frontend | pages/VaultSharePage, VaultShareManagePage, ShareViewerPage (public), AccessIntelligencePage, LinkIntelligencePage, LinkTreePage; components/share, maps |
| Backend / API | POST /share, POST /share/file, GET /share, GET /share/:token, POST /share/:token/access, /verify-otp, /share-further, GET /share/:token/logs, /tree, /export, DELETE /share/:token, block-viewer, force-logout; GET /share/analytics/geo and /live-map; /recipients |
| Database | ShareLink, ShareRecipient, ShareAccessLog, LinkForwardEvent, BlockedShareViewer, RecipientProfile |
| Completed | Link creation with access rules, recipient records, access logging with device and location, forwarding chains, viewer blocking, revocation, CSV export. |
| Evidence | [T] share-link-revoked-parent, share-unavailable-copy, share-viewer-url, authz-boundary, tenant-isolation. [O] 39 links, 195 access-log rows. |

## 4.8  Monitoring

| Purpose | Watch supported public sources for copies of a protected asset. |
| --- | --- |
| User workflow | Enrol assets, let scans run, review alerts, confirm or dismiss them. Detail in Section 15. |
| Frontend | pages/MonitoringPage |
| Backend / API | /monitor: enroll, enroll-all, list, alerts, alerts/:id/confirm and /dismiss, :id/check, :id/runs, pause, resume, watch-urls, scan-type, stats |
| Database | MonitorRecord, MonitoringRun, MonitoringFailure, CrawlerJob, CrawlResult, CrawlerMatch, AssetDiscovery |
| Completed | Enrolment, scheduled scanning through the crawler engine, result and match records, alerts with a confirm or dismiss decision. |
| Evidence | [O] 96 monitor records, 20,527 crawl results, 3,847 scan-completed events for the largest account. There is no dedicated automated test suite for the crawler; it is evidenced by operation only. |

## 4.9  Business Workspace

| Purpose | Let an agency or company organise protected assets by client and campaign, with people, review and handover. |
| --- | --- |
| User workflow | Business, clients, campaigns, people, assets, collaboration. Detail in Section 16. |
| Frontend | pages/business (BusinessDashboardPage, ClientsPage, ClientWorkspacePage, CampaignWorkspacePage, BusinessTeamPage, OrganizationSettingsPage, BusinessAuditLogsPage) |
| Backend / API | /business (clients, campaigns, members, people access, assets, versions, review, approvals, messages, handovers) and /organization (profile, team, invites, roles, workspaces, departments, audit logs) |
| Database | Organization, OrganizationMember, OrganizationInvite, Department, Workspace, Client, Campaign, CampaignMember, CampaignMemberAsset, AssetVersion, VersionApproval, ReviewComment, CampaignMessage, CampaignHandover, OrganizationAuditLog |
| Completed | Clients, campaigns, campaign members and per-person access, campaign assets and versions, review comments and approvals, campaign messages, handovers, team roles, departments, audit log. |
| Evidence | [T] campaign-people-team, share-review. [O] 4 organizations, 2 clients, 2 campaigns, 14 version-approved events. share-message: not yet in the automated test suite. |

## 4.10  Portfolio

| Purpose | Present a creator’s protected work publicly. |
| --- | --- |
| User workflow | Build the portfolio from protected assets, preview, publish or unpublish, share the public page. |
| Frontend | pages/ProfilePage (Portfolio tab), components for portfolio editing |
| Backend / API | GET and PUT /portfolio/me, POST /portfolio/me/publish and /unpublish, GET /portfolio/me/preview, GET /portfolio/public/:slug |
| Database | Portfolio, PortfolioProfile, PortfolioProject, PortfolioProjectMedia (and related section models) |
| Completed | Draft, preview, publish and unpublish with a frozen published snapshot; public page by slug. |
| Evidence | [T] portfolio-phase1. [O] 6 portfolios. |

## 4.11  Profile, Settings and Notifications

| Purpose | Account details, preferences, sessions and the notification inbox. |
| --- | --- |
| User workflow | Edit the profile and avatar, change the password, manage sessions, choose what to be notified about, read and archive notifications. |
| Frontend | pages/ProfilePage, components/nav (Topbar, notification bell) |
| Backend / API | /profile (profile, avatar, password, notifications, stats, activity, sessions); /notifications (stream, list, read, read-all, archive, delete) |
| Database | User, UserSession, Notification, PlatformEvent |
| Completed | Profile and session management; a notification inbox delivered over a server-sent event stream; platform events raised by protection, sharing, certificates and monitoring. |
| Evidence | [T] notification-inbox, notification-policy, historical-notification-link. |

## 4.12  Plans and Entitlements

| Purpose | Define what each account may do. |
| --- | --- |
| User workflow | View plans and current subscription; features are enabled or blocked by the plan. |
| Frontend | pages/UpgradePage, pages/subscription, hooks/useSubscription |
| Backend / API | GET /subscription/me, /plans, /billing/config, /billing/history; requireFeature middleware |
| Database | Plan, Subscription, FeatureEntitlement, UsageRecord, BillingHistory |
| Completed | Plan catalogue, subscription state, feature gating and storage-policy limits. |
| Evidence | [T] asset-upload-storage-policy, enterprise-feature-flags. [O] 7 subscriptions. Payment collection for Hub plans is outside the completed scope (see final section). |

# 5. Pinit HUB: Complete User Flow

The table follows one asset from account creation to a shareable, monitored, verifiable asset. Every stage shown is implemented.

| Step | What happens | Frontend | Backend / API | Records | Output |
| --- | --- | --- | --- | --- | --- |
| 1 Account | User creates an account and receives a PINIT ID. | pages/auth | POST /auth/create | User | Account |
| 2 Authenticate | Password, face or passkey sign-in. | pages/auth, components/auth | POST /auth/login, /face/login, /passkey/login/* | RefreshToken, UserSession, LoginHistory | Access JWT + refresh cookie |
| 3 Dashboard | Home view for the account. | pages/DashboardPage, pages/home | GET /assets/stats, GET /profile/stats | reads | Summary of assets and activity |
| 4 Protect New | File uploaded and validated. | GeneratePage, UploadZone | POST /dna/generate | DnaRecord | DNA record id |
| 5 Analysis and DNA | Layers 1 to 6 computed. | LayerPipeline | dna.orchestrator, layers 1 to 6 | Layer records | Pinit DNA |
| 6 Vault | Encrypted copy stored. | VaultStep, EncryptionStep | POST /vault/store | VaultRecord + file in storage | Vault id |
| 7 Asset identity | Asset record created, linked to DNA and vault. | (automatic) | assetService.ensureAssetFromProtect | Asset | Asset.id |
| 8 Certificate | Signed certificate issued. | ProtectReadyStep, CertificatesPage | POST /certificates | Certificate | Certificate id |
| 9 My Assets | Asset appears for management. | VaultPage, AssetsPage | GET /vault, GET /assets | reads | Managed asset |
| 10 Share / Monitor | Owner shares or enrols in monitoring. | VaultSharePage, MonitoringPage | POST /share, POST /monitor/enroll/:dnaRecordId | ShareLink, MonitorRecord | Link; monitoring profile |
| 11 Verify | Anyone checks the certificate. | VerifyCertificatePage | GET /certificates/verify/:id | reads (and a lifecycle event) | ACTIVE / REVOKED / EXPIRED / NOT_FOUND |

Not in this flow Investigation and evidence reporting is excluded from the completed scope. Steps 9 to 11 are the end of the completed HUB flow.

# 6. Asset Protection Workflow

Figure 5. Asset protection flow

| Stage | What happens | Verified in |
| --- | --- | --- |
| Input file | The user selects or drops a file. Supported types are declared by the backend (GET /dna/supported-types). | UploadZone, dna.routes |
| Validation | File type detection, storage-policy limits for the plan, and a duplicate check that compares the file with existing records so that a file already owned by someone else is refused. | universal-file-router, duplicate-check.service, tests duplicate-check and duplicate-unowned-records |
| Analysis | Layers 1 to 6 are computed from the file bytes (Section 7). Some analysis is delegated to the Python AI service. | src/services/layers, python-ai |
| DNA | A DnaRecord is created with the layer results and status. Identity is deterministic for the same file content. | dna.orchestrator, deterministic-identity test |
| Vault | The file is encrypted with AES-256-GCM using a key derived per vault record and stored (Supabase Storage in production). A VaultRecord links it to the DNA record. | encryption.service, vault.service |
| Asset record | An Asset row is created or reused, linked to the DNA record and the vault record, carrying the SHA-256 of the file. This is the canonical Asset.id. | assetService.ensureAssetFromProtect (vault.service) |
| Ownership and provenance | The owner is stamped on every record. The ownership watermark is embedded (Layer 6) and provenance events are appended. | layer6, forensic-provenance.service |
| Certificate | A certificate is issued for the DNA and vault pair and linked to the asset. | certificate.service |
| Availability | The asset appears in Vault / My Assets with its certificate, sharing and monitoring options. | VaultPage, AssetsPage |

The order in which records are created is: DnaRecord, then VaultRecord, then Asset, then Certificate. The Asset row is the canonical identity but is created at vault storage, after the DNA record exists.

# 7. Pinit DNA Architecture

Pinit DNA is the recorded identity of a file: a set of independent characteristics computed from the file at protection time and stored against a DnaRecord. It exists so that a file can later be recognised, compared and proven, even after it has been re-saved, resized or partly altered.

Figure 6. Pinit DNA architecture — all 15 layers (6 implemented and tested; 9 designed, pending testing)

| Layer | What it records | Use | Tests |
| --- | --- | --- | --- |
| 1 Cryptographic | SHA-256 of the raw file bytes (exact file identity) | Exact-match identity; part of the certificate and asset record | layer1.cryptographic |
| 2 Structural | Edge-based structural signature | Recognising the same structure after mild change | layer2.structural |
| 3 Perceptual | pHash, aHash and dHash of a reduced greyscale image | Recognising visually similar files | layer3.perceptual |
| 4 Colour | RGB histogram descriptor | Colour profile of the file | layer4.semantic |
| 5 Metadata | Provenance claims digest | Deterministic identity from content and claims | layer5.metadata |
| 6 Ownership watermark | Redundant least-significant-bit signature tiled across the image plus an HMAC identity seal over layers 1 to 5 | Recovering ownership from a cropped copy | layer6.steganography, ownership-watermark |
| 7 Behavioral | Upload/session behavioural digest (content-only in deterministic mode) | Distinguishing near-identical uploads by behavioural context | Planned — not yet in the test suite |
| 8 Relationship | Content-family identifier linking related or duplicate uploads | Grouping derivative files under one lineage | Planned — not yet in the test suite |
| 9 Origin | Cross-modal origin descriptor (content-derived bundle hash) | Tracing where a file's identity bundle originated | Planned — not yet in the test suite |
| 10 Evolution | Merkle head over a file's derivation history | Proving a derivative's place in a file's edit history | Planned — not yet in the test suite |
| 11 Deepfake Detection | AI-generation risk score from decoded-pixel noise and frequency analysis | Flagging synthetic or AI-edited media | Planned — not yet in the test suite |
| 12 Invisible Watermark | DCT frequency-domain watermark payload | Recovering ownership from a re-encoded or cropped copy | Planned — not yet in the test suite |
| 13 Chain of Custody | Legal custody entries: event, actor, file hash, timestamp | Court-admissible record of who held the file and when | Planned — not yet in the test suite |
| 14 ZK Ownership Proof | Zero-knowledge commitment over a secret, file hash and owner | Proving ownership without revealing the underlying secret | Planned — not yet in the test suite |
| 15 Biometric Bind | Owner's face-embedding hash, when face authentication is enrolled | Binding a file's identity to the registered owner's biometric | Planned — not yet in the test suite |

### Relationships of a DnaRecord

- Asset: Asset.dnaId is a foreign key to the DnaRecord.

- Vault: VaultRecord.dnaRecordId is a foreign key (unique) to the DnaRecord.

- Certificate: Certificate.dnaRecordId holds the DNA record id; it is signed into the certificate.

- Owner: DnaRecord.ownerUserId references the User.

- Sharing and monitoring: ShareLink.dnaRecordId and MonitorRecord.dnaRecordId (foreign key) point back to it.

Scope of this section Only Layers 1 to 6, which have implementation and passing tests, are documented. The schema also defines further layer tables and the codebase contains additional DNA modes; they are outside the verified scope.

# 8. Vault and Asset Architecture

These concepts are separate identifiers on purpose. Asset.id is the canonical identity used across HUB and Exchange. Vault, DNA and Certificate identifiers address the records they belong to and are never used in place of Asset.id.

| Concept | Model | What it is | Linked to Asset by |
| --- | --- | --- | --- |
| User | User | The owner and the identity behind every record | Asset.ownerUserId (foreign key) |
| Asset | Asset | Canonical identity of a protected file; carries the file SHA-256, type, status, monitoring profile | (itself) |
| DNA record | DnaRecord | The Pinit DNA of the file | Asset.dnaId (foreign key) |
| Vault record | VaultRecord | The encrypted stored copy and its size and path | Asset.vaultId (value); VaultRecord.dnaRecordId (foreign key) |
| Certificate | Certificate | Signed proof; status ACTIVE, REVOKED, EXPIRED | Certificate.assetId (value), Asset.certificateId (value) |
| Protected file | file in Supabase Storage | The encrypted bytes, addressed by vault id | through VaultRecord |
| Activity | AssetTimelineEvent, PlatformEvent, ShareAccessLog | What happened to the asset | AssetTimelineEvent.assetId (foreign key) |
| Monitoring | MonitorRecord, CrawlResult | Watching for copies | MonitorRecord.dnaRecordId (foreign key); Asset.monitorRecordId (value) |
| Discovery | AssetDiscovery | A copy found by monitoring | AssetDiscovery.assetId (foreign key) |

Figure 7. Asset and vault architecture (HUB entity relationships)

Reading the diagram Solid lines are database foreign keys. Dashed lines are references by identifier that the application maintains but the database does not enforce (for example Asset.vaultId and Certificate.assetId). Arrows run from the referenced record to the record that holds the reference. Share links also carry the vault and DNA identifiers as plain values.

# 9. Database Architecture (HUB)

| Item | Detail |
| --- | --- |
| Technology | PostgreSQL hosted on Supabase, accessed through Prisma 5 (@prisma/client) |
| Schema | prisma/schema.prisma: 111 models at the committed baseline; every model uses a UUID string primary key named id unless stated |
| Ownership model | Records carry ownerUserId; every protected API enforces that the JWT subject equals the resource owner (lib/tenant-scope) |
| Changes to the production schema | Applied by idempotent ensure-*.cjs scripts run at start-up (start:prod), not by migrations |

## A. High-level entity relationships

Figure 8. HUB core ER diagram

## B. Core entity relationship table

| Entity | Purpose | Primary key | Important relationships | Used by |
| --- | --- | --- | --- | --- |
| User | Account and identity | id | Owns Asset, Organization, ShareLink, Certificate (ownerUserId) | Every module |
| Asset | Canonical asset identity | id | ownerUser; dnaRecord (FK dnaId); timeline, discoveries, versions; vaultId and certificateId by value | Vault, sharing, Exchange, portfolio |
| DnaRecord | Pinit DNA of a file | id | ownerUser; layer records; VaultRecord and MonitorRecord (FK) | Protection, verification, monitoring |
| VaultRecord | Encrypted stored copy | id | dnaRecord (FK dnaRecordId, unique, cascade) | Vault, sharing |
| Certificate | Signed proof | id (certificateId unique) | ownerUser (FK); dnaRecordId, vaultId, assetId by value | Certificates, credentials |
| Credential | Credential projection of a certificate | id | user (FK); unique (sourceType, sourceId) | Credentials screen |
| ShareLink | A secure link and its rules | id (token unique) | ownerUser, shareRecipient, parentLink (FK); vaultId, dnaRecordId, assetId by value | Sharing, business handover |
| ShareAccessLog | One access to a link | id | shareLink (FK, cascade) | Link intelligence |
| MonitorRecord | A monitoring profile | id | dnaRecord, ownerUser (FK) | Monitoring |
| CrawlResult | A scanned result | id | monitorRecord (FK, cascade) | Monitoring |
| AssetDiscovery | A copy found online | id | asset (FK, cascade) | Monitoring |
| AssetTimelineEvent | Recorded event on an asset | id | asset (FK, cascade) | Asset history |
| Organization | A business | id | ownerUser (FK); Client, Workspace, OrganizationMember | Business workspace |
| Client / Campaign | Client and project | id | Client to organization; Campaign to organization and client (FK) | Business workspace |
| CampaignMember / CampaignMemberAsset | People and their assets | id | CampaignMember to campaign; CampaignMemberAsset to member (FK) | Business workspace |
| Portfolio | A creator portfolio | id (userId unique) | user (FK); projects, media (PortfolioProjectMedia.assetId and vaultId by value) | Portfolio |
| PlatformEvent | Event stream | id | ownerUser (FK); entityType and entityId by value | Notifications, audit |
| Subscription / Plan | Plan and entitlement state | id | Subscription to user and plan | Feature gating |

## C. Data lifecycle

Figure 9. Order in which records are created for a protected asset

The order differs from the ownership view in Section 8 because the DNA record is generated first; the Asset row is created when the file is stored in the Vault.

# 10. Backend Architecture

| Item | Implementation |
| --- | --- |
| Framework | Node.js with Express 4, TypeScript (src/server.ts, src/app.ts) |
| Structure | src/api/{routes, controllers, middleware}; src/services/*; src/lib; src/config; prisma/schema.prisma |
| Authentication | JWT access tokens (Bearer) verified by requireAuth; HttpOnly refresh cookie (pinit_rt); bcrypt for password hashes |
| Authorization | Ownership middleware (requireVaultOwnership, requireDnaOwnership, requireCertificateOwnership, requireShareLinkOwnership) and tenant scope helpers |
| Feature gating | requireFeature middleware backed by plan entitlements |
| Database access | Prisma client; a small number of read-only reporting queries use raw SQL |
| File storage | Supabase Storage (bucket vault-files); local disk in development |
| Encryption | AES-256-GCM; key = HKDF-SHA256(master secret, salt = vault id); random 96-bit IV per file |
| External services | Python AI service (FastAPI, port 8001), Razorpay, Supabase |
| Events and audit | Platform event engine with notification, timeline and audit subscribers; forensic provenance events; organization audit log |
| Security middleware | helmet (content-security-policy disabled), CORS, a global API rate limit and a stricter limit on authentication routes, input validation |

### Service domains implemented

| Domain | Location | Responsibility |
| --- | --- | --- |
| DNA | services/layers, dna, dna.orchestrator | Layer computation and DNA records |
| Vault | services/vault | Encryption, storage, retrieval, protected download |
| Assets | services/assets | Canonical asset identity and linkage |
| Certificates | services/certificates, services/credentials | Issue, verify, revoke, credential projection |
| Sharing | services/share | Link rules, access checks, risk engine, review and approval |
| Monitoring | services/crawler | Crawler engine, connectors, scoring |
| Organization | services/organization | Teams, roles, workspaces |
| Platform events | services/platform-events | Event engine, notifications, timeline |
| Subscription | services/subscription | Plans, entitlements, feature checks |
| Exchange bridge | services/exchange | Hub to Exchange calls and single sign-on |

# 11. API Architecture

The tables below were generated from the route files (Hub: src/api/routes; Exchange: exchange/server/routes), so every listed endpoint exists in code. Route-level guard shows the middleware declared on the route. Exchange resolves the buyer or seller identity from its session token inside many handlers, so “None at route level” does not mean the endpoint is unauthenticated. Request and response bodies are defined in the corresponding controllers and are not reproduced here.

Endpoints that belong to modules outside the completed scope, and endpoints whose feature has no evidence of use, are omitted (for example organization API keys, webhooks and integrations; business investigations, evidence and reports; spatial authentication; Exchange refunds, coupons and reviews).

## 11.1  Pinit HUB API  (base path /api/v1)

### Authentication  (17)

Database entities: User, RefreshToken, FaceTemplate, BiometricIdentity, WebAuthnCredential, UserSession, LoginHistory, SecurityEvent

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| POST | /auth/create | Create account | None at route level |
| POST | /auth/login | Auth: login | None at route level |
| POST | /auth/refresh | Refresh | None at route level |
| POST | /auth/logout | Logout | None at route level |
| GET | /auth/me | Auth: me | Bearer JWT required |
| POST | /auth/account-type | Set account type | Bearer JWT required |
| POST | /auth/business-setup | Setup business workspace | Bearer JWT required |
| GET | /auth/business-setup/status | Business setup: status | Bearer JWT required |
| POST | /auth/face/challenge | Face: challenge | None at route level |
| POST | /auth/face/register | Face: register | None at route level |
| POST | /auth/face/login | Face: login | None at route level |
| POST | /auth/face/identify | Face: identify | None at route level |
| GET | /auth/face/status | Face: status | Bearer JWT required |
| POST | /auth/passkey/register/start | Register: start | None at route level |
| POST | /auth/passkey/register/finish | Register: finish | None at route level |
| POST | /auth/passkey/login/start | Login: start | None at route level |
| POST | /auth/passkey/login/finish | Login: finish | None at route level |

### Users and Profile  (12)

Database entities: User, UserSession, Notification preferences

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /profile/avatar/:shortId | Get public avatar | None at route level |
| POST | /profile/avatar | Upload profile avatar | Bearer JWT required |
| DELETE | /profile/avatar | Delete profile avatar | Bearer JWT required |
| GET | /profile/ | Get profile | Bearer JWT required |
| PUT | /profile/ | Update profile | Bearer JWT required |
| PUT | /profile/notifications | Update notification prefs | Bearer JWT required |
| PUT | /profile/password | Profile: password | Bearer JWT required |
| GET | /profile/stats | Get profile stats | Bearer JWT required |
| GET | /profile/activity | Get activity timeline | Bearer JWT required |
| GET | /profile/sessions | Get sessions | Bearer JWT required |
| DELETE | /profile/session/:id | Revoke session | Bearer JWT required |
| DELETE | /profile/sessions | Revoke all sessions | Bearer JWT required |

### Assets  (6)

Database entities: Asset, AssetTimelineEvent, AssetPlatformLink

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| POST | /assets/protect | Protect asset | Bearer JWT required |
| GET | /assets/stats | Get asset stats | Bearer JWT required |
| GET | /assets | List assets | Bearer JWT required |
| GET | /assets/:id/graph | Get asset graph | Bearer JWT required |
| GET | /assets/:id | Get asset | Bearer JWT required |
| PATCH | /assets/:id/status | Transition asset | Bearer JWT required |

### DNA  (8)

Database entities: DnaRecord and the layer records, VerificationLog

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /dna/ | List dna records | Bearer JWT required |
| GET | /dna/supported-types | Get supported types | None at route level |
| GET | /dna/duplicate-attempts | Get duplicate attempts | Bearer JWT required |
| POST | /dna/generate | Generate dna | Bearer JWT required |
| POST | /dna/compare | Compare dna | Bearer JWT required |
| POST | /dna/auto-compare | Dna: auto compare | Bearer JWT required |
| POST | /dna/:id/verify | Verify dna | Bearer JWT required |
| GET | /dna/:id | Get dna record | Bearer JWT required |

### Vault  (15)

Database entities: VaultRecord, Asset, TrackedExportPackage

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /vault/ | List vault records | Bearer JWT required |
| GET | /vault/integrity-check | Vault: integrity check | Bearer JWT required |
| GET | /vault/protected-shares | List protected file shares | Bearer JWT required |
| POST | /vault/store | Store in vault | Bearer JWT required |
| GET | /vault/:id | Get vault record | Bearer JWT required |
| PATCH | /vault/:id/rename | Rename vault record | Bearer JWT required |
| DELETE | /vault/:id | Delete vault record | Bearer JWT required |
| GET | /vault/:id/preview | Preview vault file | Bearer JWT required |
| POST | /vault/:id/retrieve | Retrieve from vault | Bearer JWT required |
| POST | /vault/:id/protected-download/prepare | Prepare protected download | Bearer JWT required |
| POST | /vault/:id/protected-download | Protected download from vault | Bearer JWT required |
| GET | /vault/:id/tracking | Get vault tracking | Bearer JWT required |
| POST | /vault/:id/tep/:tepCode/revoke | Revoke vault tep | Bearer JWT required |
| GET | /tep/manifests | List tep manifests | Bearer JWT required |
| GET | /tep/:tepCode | Get tep manifest | Bearer JWT required |

### Certificates and Credentials  (7)

Database entities: Certificate, Credential

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| POST | /certificates/ | Issue certificate | Bearer JWT required |
| GET | /certificates/verify/:certificateId | Verify certificate | None at route level |
| POST | /certificates/revoke/:certificateId | Revoke certificate | Bearer JWT required |
| GET | /certificates/ | List certificates | Bearer JWT required |
| GET | /certificates/dna/:dnaRecordId | List certificates by dna | Bearer JWT required |
| GET | /credentials/me | List my credentials handler | Bearer JWT required |
| GET | /credentials/:credentialId | Get my credential handler | Bearer JWT required |

### Sharing  (38)

Database entities: ShareLink, ShareRecipient, ShareAccessLog, LinkForwardEvent, BlockedShareViewer

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| POST | /share/ | Create share link | Bearer JWT required |
| POST | /share/file | Create file share | Bearer JWT required |
| GET | /share/ | List share links | Bearer JWT required |
| GET | /share/vault/:vaultId | Get vault share links | Bearer JWT required |
| GET | /share/timeline/:dnaId | Get share timeline | Bearer JWT required |
| GET | /share/analytics/geo | Get geo analytics | Bearer JWT required |
| GET | /share/analytics/global | Get global share stats | Bearer JWT required |
| GET | /share/analytics/live-map | Get live tracking map | Bearer JWT required |
| GET | /share/sessions/live | Get live sessions | Bearer JWT required |
| GET | /share/messages | List share viewer messages | Bearer JWT required |
| POST | /share/messages/:id/reply | Reply share viewer message | Bearer JWT required |
| GET | /share/:token | Get share link info | None at route level |
| POST | /share/:token/access | Record access | None at route level |
| POST | /share/:token/share-further | Share further | None at route level |
| POST | /share/:token/verify-otp | Verify share otp | None at route level |
| GET | /share/:token/file | Share: file | None at route level |
| GET | /share/:token/preview.png | Preview image | None at route level |
| GET | /share/:token/masked-text | Get masked text | None at route level |
| POST | /share/:token/messages | Post share viewer message | None at route level |
| GET | /share/:token/messages/mine | Get my share viewer messages | None at route level |
| GET | /share/:token/review | Get share review | None at route level |
| GET | /share/:token/review/comments | Get share review comments | None at route level |
| POST | /share/:token/review/comments | Post share review comment | None at route level |
| GET | /share/:token/review/decisions | Get share review decisions | None at route level |
| POST | /share/:token/review/decision | Post share review decision | None at route level |
| GET | /share/:token/messages/stream | Stream share messages | None at route level |
| GET | /share/handover/:token | Get handover view | None at route level |
| GET | /share/:token/logs | Get share link logs | Bearer JWT required |
| GET | /share/:token/export | Export share logs csv | Bearer JWT required |
| DELETE | /share/:token | Revoke share link | Bearer JWT required |
| POST | /share/:token/block-viewer | Block share viewer | Bearer JWT required |
| DELETE | /share/:token/block-viewer/:blockId | Share: block viewer (by id) | Bearer JWT required |
| POST | /share/:token/force-logout | Force logout link | Bearer JWT required |
| GET | /share/:token/tree | Get link tree | Bearer JWT required |
| GET | /recipients/ | List recipients | Bearer JWT required |
| POST | /recipients/ | Create recipient | Bearer JWT required |
| GET | /recipients/:id | Get recipient | Bearer JWT required |
| DELETE | /recipients/:id | Delete recipient | Bearer JWT required |

### Monitoring  (15)

Database entities: MonitorRecord, MonitoringRun, CrawlResult, CrawlerMatch, AssetDiscovery

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /monitor/stats | Get monitoring stats | Bearer JWT required |
| GET | /monitor/engine/stats | Get engine stats | Bearer JWT required |
| POST | /monitor/enroll-all | Enroll all | Bearer JWT required |
| GET | /monitor/ | List monitors | Bearer JWT required |
| POST | /monitor/enroll/:dnaRecordId | Enroll monitor | Bearer JWT required |
| GET | /monitor/alerts | Get alerts | Bearer JWT required |
| POST | /monitor/alerts/:id/dismiss | Dismiss alert | Bearer JWT required |
| POST | /monitor/alerts/:id/confirm | Confirm alert | Bearer JWT required |
| POST | /monitor/:id/check | Run check now | Bearer JWT required |
| GET | /monitor/:id/runs | Get monitor runs | Bearer JWT required |
| PATCH | /monitor/:id/scan-type | Update scan type | Bearer JWT required |
| PATCH | /monitor/:id/watch-urls | Update watch urls | Bearer JWT required |
| POST | /monitor/:id/pause | Pause monitor | Bearer JWT required |
| POST | /monitor/:id/resume | Resume monitor | Bearer JWT required |
| DELETE | /monitor/:id | Stop monitor | Bearer JWT required |

### Notifications  (7)

Database entities: Notification, PlatformEvent

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /notifications/stream | Stream notifications | Role / ownership guard |
| GET | /notifications/ | Get notifications | Bearer JWT required |
| PUT | /notifications/read-all | Mark all read | Bearer JWT required |
| PUT | /notifications/clear-inbox | Clear inbox | Bearer JWT required |
| PUT | /notifications/:id/read | Mark read | Bearer JWT required |
| PUT | /notifications/:id/archive | Archive notification | Bearer JWT required |
| DELETE | /notifications/:id | Delete notification | Bearer JWT required |

### Business: Organization, Team, Workspaces  (22)

Database entities: Organization, OrganizationMember, OrganizationInvite, Department, Workspace, OrganizationAuditLog

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /organization/me | Get mine | Bearer JWT required |
| POST | /organization/setup | Organization: setup | Bearer JWT required |
| PATCH | /organization/profile | Update profile | Bearer JWT required |
| POST | /organization/logo | Upload logo | Bearer JWT required |
| POST | /organization/welcome/skip | Skip welcome | Bearer JWT required |
| GET | /organization/team | Get team | Bearer JWT required |
| GET | /organization/team/members | List members | Bearer JWT required |
| GET | /organization/team/invites | List invites | Bearer JWT required |
| POST | /organization/team/invite | Invite member | Bearer JWT required |
| GET | /organization/team/invites/preview/:token | Preview invite | Bearer JWT required |
| POST | /organization/team/accept | Accept invite | Bearer JWT required |
| GET | /organization/team/lookup-pinit-id | Lookup pinit id | Bearer JWT required |
| DELETE | /organization/team/invites/:id | Revoke invite | Bearer JWT required |
| PATCH | /organization/team/members/:id/role | Update member role | Bearer JWT required |
| DELETE | /organization/team/members/:id | Remove member | Bearer JWT required |
| GET | /organization/workspaces | List workspaces | Bearer JWT required |
| POST | /organization/workspaces | Create workspace | Bearer JWT required |
| GET | /organization/departments | List departments | Bearer JWT required |
| POST | /organization/departments | Create department | Bearer JWT required |
| PATCH | /organization/departments/:id | Update department | Bearer JWT required |
| DELETE | /organization/departments/:id | Delete department | Bearer JWT required |
| GET | /organization/audit-logs | List audit logs | Bearer JWT required |

### Business: Clients, Campaigns, People, Review  (51)

Database entities: Client, Campaign, CampaignMember, CampaignMemberAsset, AssetVersion, VersionApproval, ReviewComment, CampaignMessage, CampaignHandover

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /business/overview | Get overview | Bearer JWT required |
| GET | /business/clients | List clients | Bearer JWT required |
| POST | /business/clients | Create client | Bearer JWT required |
| GET | /business/clients/:clientId | Get client | Bearer JWT required |
| PATCH | /business/clients/:clientId | Update client | Bearer JWT required |
| DELETE | /business/clients/:clientId | Delete client | Bearer JWT required |
| GET | /business/clients/:clientId/campaigns | List campaigns | Bearer JWT required |
| POST | /business/clients/:clientId/campaigns | Create campaign | Bearer JWT required |
| GET | /business/campaigns/:campaignId | Get campaign | Bearer JWT required |
| PATCH | /business/campaigns/:campaignId | Update campaign | Bearer JWT required |
| DELETE | /business/campaigns/:campaignId | Delete campaign | Bearer JWT required |
| GET | /business/campaigns/:campaignId/members | List campaign members | Bearer JWT required |
| POST | /business/campaigns/:campaignId/members | Campaigns: members | Bearer JWT required |
| DELETE | /business/campaigns/:campaignId/members/:memberId | Remove campaign member | Bearer JWT required |
| GET | /business/campaigns/:campaignId/assets | List campaign assets | Bearer JWT required |
| POST | /business/campaigns/:campaignId/assets | Campaigns: assets | Bearer JWT required |
| GET | /business/campaigns/:campaignId/activity | List campaign activity | Bearer JWT required |
| GET | /business/assets/:assetId/versions | List asset versions | Bearer JWT required |
| POST | /business/assets/:assetId/versions | Create asset version | Bearer JWT required |
| GET | /business/versions/:versionId | Get asset version | Bearer JWT required |
| GET | /business/versions/:versionId/file | Versions: file | Bearer JWT required |
| PATCH | /business/versions/:versionId/review-status | Set version review status | Bearer JWT required |
| GET | /business/versions/:versionId/comments | List version comments | Bearer JWT required |
| POST | /business/versions/:versionId/comments | Create version comment | Bearer JWT required |
| PATCH | /business/comments/:commentId/status | Set comment status | Bearer JWT required |
| GET | /business/campaigns/:campaignId/change-requests | List campaign change requests | Bearer JWT required |
| POST | /business/versions/:versionId/decision | Decide version | Bearer JWT required |
| GET | /business/versions/:versionId/approvals | List version approvals | Bearer JWT required |
| GET | /business/campaigns/:campaignId/approvals | List campaign approvals | Bearer JWT required |
| GET | /business/share-eligibility/:vaultId | Get share review eligibility | Bearer JWT required |
| GET | /business/campaigns/:campaignId/messages | List campaign messages | Bearer JWT required |
| POST | /business/campaigns/:campaignId/messages | Send campaign message | Bearer JWT required |
| POST | /business/campaigns/:campaignId/messages/read | Mark campaign messages read | Bearer JWT required |
| GET | /business/campaigns/:campaignId/messages/stream | Stream campaign messages | Role / ownership guard |
| GET | /business/messages/unread | Get campaign unread | Bearer JWT required |
| GET | /business/campaigns/:campaignId/people | List campaign people | Bearer JWT required |
| POST | /business/campaigns/:campaignId/people/:memberId/access | Grant campaign access | Bearer JWT required |
| PATCH | /business/campaigns/:campaignId/people/:memberId/access | Update campaign access | Bearer JWT required |
| DELETE | /business/campaigns/:campaignId/people/:memberId/access | Revoke campaign access | Bearer JWT required |
| GET | /business/campaigns/:campaignId/people/:memberId/links | List campaign access links | Bearer JWT required |
| GET | /business/campaigns/:campaignId/rights | List campaign rights | Bearer JWT required |
| GET | /business/campaigns/:campaignId/handover/candidates | List handover candidates | Bearer JWT required |
| GET | /business/campaigns/:campaignId/handovers | List handovers | Bearer JWT required |
| POST | /business/campaigns/:campaignId/handovers | Create handover | Bearer JWT required |
| POST | /business/campaigns/:campaignId/handovers/:handoverId/send | Send handover | Bearer JWT required |
| DELETE | /business/campaigns/:campaignId/handovers/:handoverId | Revoke handover | Bearer JWT required |
| GET | /business/clients/:clientId/deliveries | Clients: deliveries | Bearer JWT required |
| GET | /business/clients/:clientId/rights | Clients: rights | Bearer JWT required |
| GET | /business/clients/:clientId/activity | Clients: activity | Bearer JWT required |
| GET | /business/clients/:clientId/assets | Clients: assets | Bearer JWT required |
| GET | /business/clients/:clientId/people | Clients: people | Bearer JWT required |

### Portfolio  (7)

Database entities: Portfolio, PortfolioProfile, PortfolioProject, PortfolioProjectMedia

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /portfolio/me | Get my portfolio | Bearer JWT required |
| PUT | /portfolio/me | Portfolio: me | Bearer JWT required |
| POST | /portfolio/me/publish | Publish my portfolio | Bearer JWT required |
| POST | /portfolio/me/unpublish | Unpublish my portfolio | Bearer JWT required |
| GET | /portfolio/me/preview | Preview my portfolio | Bearer JWT required |
| GET | /portfolio/me/contains/:vaultId | Me: contains (by id) | Bearer JWT required |
| GET | /portfolio/public/:slug | Get public portfolio | None at route level |

### Subscription and Entitlements  (4)

Database entities: Plan, Subscription, FeatureEntitlement, BillingHistory, UsageRecord

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /subscription/me | Get my subscription | Bearer JWT required |
| GET | /subscription/plans | List subscription plans | Bearer JWT required |
| GET | /subscription/billing/config | Get billing config | Bearer JWT required |
| GET | /subscription/billing/history | Get billing history | Bearer JWT required |

## 11.2  Pinit Exchange API  (base path /api)

### Exchange Authentication and Session  (9)

Database entities: users

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /auth/me | Auth: me | None at route level |
| POST | /auth/signup | Auth: signup | None at route level |
| POST | /auth/login | Auth: login | None at route level |
| POST | /auth/hub-sso | Auth: hub sso | None at route level |
| POST | /auth/profile | Auth: profile | None at route level |
| POST | /auth/become-creator | Auth: become creator | Session required |
| POST | /auth/enable-buyer | Auth: enable buyer | Role / ownership guard |
| POST | /auth/onboard-seller | Auth: onboard seller | Role / ownership guard |
| POST | /auth/logout | Auth: logout | None at route level |

### Hub Bridge (Exchange side)  (11)

Database entities: hub_assets, listings, hub_bridge_events

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /hub/assets | Hub: assets | Role / ownership guard |
| POST | /hub/protect-upload | Hub: protect upload | Role / ownership guard |
| GET | /hub/preview/:assetId | Hub: preview (by id) | None at route level |
| GET | /hub/monitoring-summaries | Hub: monitoring summaries | None at route level |
| POST | /hub/protect | Hub: protect | None at route level |
| GET | /hub/portfolios | Hub: portfolios | Role / ownership guard |
| GET | /hub/portfolio | Hub: portfolio | Role / ownership guard |
| PUT | /hub/portfolio | Hub: portfolio | Role / ownership guard |
| GET | /hub/seller-listings | Hub: seller listings | Role / ownership guard |
| GET | /hub/seller-desk | Hub: seller desk | Role / ownership guard |
| GET | /hub/buyer-desk | Hub: buyer desk | Role / ownership guard |

### Listings  (6)

Database entities: listings, hub_assets

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /listings/ | Listings | None at route level |
| GET | /listings/:id | Listings (by id) | None at route level |
| POST | /listings/from-hub | Listings: from hub | Role / ownership guard |
| POST | /listings/ | Listings | Role / ownership guard |
| POST | /listings/:id/status | Listings: status | Role / ownership guard |
| PATCH | /listings/:id | Listings (by id) | Role / ownership guard |

### Orders, Payments and Licences  (10)

Database entities: orders_sealed, payment_intents, asset_commerce_locks, seller_earnings, hub_bridge_events

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /orders/billing/config | Billing: config | None at route level |
| POST | /orders/create-payment | Orders: create payment | Role / ownership guard |
| POST | /orders/verify-payment | Orders: verify payment | None at route level |
| POST | /orders/checkout | Orders: checkout | Role / ownership guard |
| GET | /orders/my-licenses | Orders: my licenses | Session required |
| GET | /orders/certificate/:seal_id | Orders: certificate (by id) | Session required |
| POST | /orders/download/authorize | Download: authorize | Session required |
| GET | /orders/my-orders | Orders: my orders | Session required |
| GET | /orders/invoice/:sealId | Orders: invoice (by id) | Session required |
| POST | /orders/bridge-events/retry | Bridge events: retry | None at route level |

### Cart, Wishlist and Follows  (14)

Database entities: cart_items, wishlist, creator_follows, orders_sealed

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /commerce/cart | Commerce: cart | None at route level |
| POST | /commerce/cart | Commerce: cart | None at route level |
| DELETE | /commerce/cart/:id | Commerce: cart (by id) | None at route level |
| POST | /commerce/cart/create-payment | Cart: create payment | Role / ownership guard |
| POST | /commerce/cart/checkout | Cart: checkout | Role / ownership guard |
| GET | /commerce/wishlist | Commerce: wishlist | None at route level |
| POST | /commerce/wishlist | Commerce: wishlist | None at route level |
| DELETE | /commerce/wishlist/:listingId | Commerce: wishlist (by id) | None at route level |
| GET | /commerce/follows | Commerce: follows | None at route level |
| POST | /commerce/follows | Commerce: follows | None at route level |
| DELETE | /commerce/follows/:creatorId | Commerce: follows (by id) | None at route level |
| POST | /commerce/claim-guest | Commerce: claim guest | Session required |
| POST | /commerce/purchases/:sealId/share | Purchases: share | Session required |
| POST | /commerce/purchases/:sealId/share/copied | Share: copied | Session required |

### Creators  (6)

Database entities: users, listings, orders_sealed

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /creator/desk | Creator: desk | Role / ownership guard |
| GET | /creator/listings | Creator: listings | Role / ownership guard |
| GET | /creator/directory | Creator: directory | None at route level |
| GET | /creator/profile/:pinitId | Creator: profile (by id) | None at route level |
| GET | /creator/assets/:assetId/activity | Assets: activity | Role / ownership guard |
| GET | /creator/collectors | Creator: collectors | None at route level |

### Opportunities (briefs and proposals)  (18)

Database entities: requirements and the proposal records

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /opportunities/briefs | Opportunities: briefs | Role / ownership guard |
| GET | /opportunities/briefs/:reqId | Opportunities: briefs (by id) | Role / ownership guard |
| POST | /opportunities/briefs/:reqId/propose | Briefs: propose | Role / ownership guard |
| POST | /opportunities/briefs/:reqId/withdraw | Briefs: withdraw | Role / ownership guard |
| GET | /opportunities/my-briefs | Opportunities: my briefs | Role / ownership guard |
| GET | /opportunities/briefs/:reqId/proposals | Briefs: proposals | Role / ownership guard |
| POST | /opportunities/briefs/:reqId/award | Briefs: award | Role / ownership guard |
| POST | /opportunities/briefs/:reqId/invite | Briefs: invite | Role / ownership guard |
| POST | /opportunities/briefs/:reqId/questions | Briefs: questions | None at route level |
| POST | /opportunities/briefs/:reqId/team | Briefs: team | Role / ownership guard |
| POST | /opportunities/teams/:teamId/accept | Teams: accept | Role / ownership guard |
| GET | /opportunities/creators | Opportunities: creators | Role / ownership guard |
| GET | /opportunities/collabs | Opportunities: collabs | Role / ownership guard |
| POST | /opportunities/collabs | Opportunities: collabs | Role / ownership guard |
| POST | /opportunities/collabs/:collabId/close | Collabs: close | Role / ownership guard |
| POST | /opportunities/asks | Opportunities: asks | Role / ownership guard |
| POST | /opportunities/asks/:askId/respond | Asks: respond | Role / ownership guard |
| GET | /opportunities/activity | Opportunities: activity | Role / ownership guard |

### Seller Onboarding  (4)

Database entities: seller_onboarding_intents, seller_payment_methods

| Method | Endpoint | Resource / function | Route-level guard |
| --- | --- | --- | --- |
| GET | /seller/onboarding/status | Onboarding: status | Session required |
| POST | /seller/onboarding/payment-method | Onboarding: payment method | Session required |
| POST | /seller/onboarding/payment-method/verify | Payment method: verify | Session required |
| POST | /webhooks/razorpay | Webhooks: razorpay | None at route level |

# 12. Security and Authentication

| Area | Implemented behaviour | Evidence |
| --- | --- | --- |
| Identity creation | Account creation issues a unique PINIT ID. Biometric embeddings are never returned in API responses or written to logs. | [T] pinit-id-uniqueness, no-embedding-in-response, no-embedding-in-logs |
| Authentication | Password (bcrypt), face verification with presentation-attack (liveness) checks, passkeys (WebAuthn). | [T] face-liveness-pad, face-match-gate, webauthn-passkey |
| Sessions | Short-lived access JWT sent as Bearer; refresh token in an HttpOnly cookie (SameSite none over HTTPS, lax otherwise); sessions can be listed and revoked. | [T] auth-cookies, jwt-subject-and-isolation |
| Authorization | Authentication factors only mint a JWT; every protected API still requires JWT subject equal to the resource owner. A biometric mis-identification cannot grant ownership. | [T] authz-boundary, tenant-isolation, jwt-subject-and-isolation |
| Asset ownership | Ownership middleware on DNA, vault, certificate and share routes; owner-scoped queries. | [T] owner-binding |
| Protected storage | AES-256-GCM with a per-record derived key; authentication tag detects tampering on decrypt. | [T] vault-blob-integrity |
| Certificate verification | HMAC-SHA256 signature checked with a constant-time comparison; revoked and expired certificates never verify. | [T] credentials-phase1 |
| Share access control | Expiry, view and download limits, one-time use, OTP, country, device and IP rules, viewer blocking, forced logout, revocation. | [T] share suites; [O] 195 access-log rows |
| Audit and activity | Security events, login history, share access logs, platform events, forensic provenance events, organization audit log. | [O] events recorded |

Not represented as production-ready Passkeys are covered by tests but no production enrolment is recorded. Helmet runs with its content-security-policy disabled. This document does not assert a formal security audit or penetration test, because none is present in the repository.

# 13. Sharing and Access Control

Figure 12. Secure sharing flow

| Stage | Implemented |
| --- | --- |
| Share creation | Owner selects a protected asset and creates a ShareLink (POST /share). A signed token is issued. |
| Recipient and access model | Optional recipient e-mail (ShareRecipient); recipient name capture; OTP verification when required. |
| Access rules enforced | Expiry date, maximum views, maximum downloads, one-time use, allowed countries, allowed device types, allowed IP prefixes, download and print permission, privacy masking options. |
| View and download | Public viewer page (ShareViewerPage); masked output where privacy masking is configured. |
| Tracking | Every access is written to ShareAccessLog with device, browser, operating system and location, and a risk assessment. |
| Activity | PlatformEvents notify the owner; link intelligence pages show accesses, a live map and the forwarding chain (parent and child links). |
| Onward sharing | A recipient can share further where allowed; the chain is recorded (parentLinkId, depth, forwardedByLabel). |
| Revoke and control | Owner revokes a link, blocks a viewer, forces a logout, exports the log to CSV. |

Relationship to Exchange A licensed purchase in Exchange is delivered through a share link created in HUB by the bridge (POST /exchange/share/create), so buyers receive licensed access under the same access controls.

# 14. Certificate and Verification System

Figure 13. Certificate verification flow

| Concept | Role |
| --- | --- |
| DNA | The asset identity: what the file is |
| Certificate | The verifiable proof that the identity was recorded, by whom and when |
| Vault | The protected file storage |
| Activity | The lifecycle history of what happened afterwards |

| Certificate creation | POST /certificates issues a certificate for a DNA record and vault record owned by the caller. If an ACTIVE certificate already exists for the pair, that certificate is returned instead of creating a second. |
| --- | --- |
| Certificate ID | CERT-DNA-<UUID>, unique. |
| Relationships | Certificate.dnaRecordId and vaultId are signed into the certificate; assetId links the certificate to the asset; ownerUserId is the owner. |
| Signature | HMAC-SHA256 over a canonical string of the certificate id, DNA id, vault id and issue time, keyed from the vault master secret. |
| Verification | GET /certificates/verify/:certificateId is public. It returns ACTIVE with signatureValid, REVOKED with the date and reason, EXPIRED, or NOT_FOUND. An invalid signature is reported as a possible forgery. |
| QR / link | The certificate document carries a QR code to the verification page (/verify-certificate?id=…) of the HUB deployment that rendered it. Verification needs no login. |
| Revocation | POST /certificates/revoke/:certificateId, owner only, with a mandatory reason; sets status REVOKED, the time and the reason. |
| Expiry | An optional expiry is supported; a scheduler and the verify call move an expired certificate to EXPIRED. |
| Immutability | There is no update or edit endpoint. A certificate can only be issued, revoked or expire; its record and signed fields are not altered afterwards. Revoked certificates remain stored, so the original stays identifiable. |
| Issue time | Stored exactly (millisecond timestamp) and part of the signed string; the document shows the date. |

Known limitations of the committed baseline The public verification response returns the full certificate record, including its internal DNA record id, vault id and signature value. A restricted public view that omits them is implemented in the working tree but is not committed (see final section). The certificate’s signed string does not include the asset id or the file hash; an asset link added after issue is not covered by the signature. A version that seals both is implemented in the working tree but is not committed. The certificate document does not yet carry the evidence-record disclaimer. Pinit certificates record protection evidence; they are not a government copyright registration and are not a legal determination of ownership.

# 15. Monitoring and Intelligence

In the completed scope, intelligence means monitoring matches and the link intelligence described in Section 13 (who opened a link, from where, and where it was forwarded). Investigation is not included.

Figure 14. Monitoring flow

| Stage | Implemented |
| --- | --- |
| Enrolment | An asset is enrolled (POST /monitor/enroll/:dnaRecordId or enroll-all), creating a MonitorRecord with scan type and optional watch URLs. |
| Supported sources | The crawler engine has connectors for YouTube, Reddit, GitHub, Telegram and general websites, plus filename-search and image-search providers. Browser-automation crawling is disabled by default. |
| Execution | Scans run through a queue and scheduler; each run is recorded (MonitoringRun) and failures are recorded (MonitoringFailure). |
| Discovered content | Results are stored as CrawlResult rows. |
| Matching | Results are scored against the asset’s DNA; matches are stored as CrawlerMatch and, where confirmed, AssetDiscovery. |
| Alerts | Alerts are listed, and the owner confirms or dismisses each (POST /monitor/alerts/:id/confirm and /dismiss); notifications are raised. |

Boundaries Monitoring covers the listed sources only. It is not universal internet monitoring. Investigation and evidence reporting after an alert is outside the completed scope (final section). In production data the monitoring engine has executed at scale (20,527 results) but no confirmed discovery is recorded for the largest account.

# 16. Business Workspace

Figure 15. Business Workspace flow

Example. A creative agency creates a business workspace, adds its client “Northwind”, opens a campaign “Spring Launch” under that client, invites team members, attaches the protected assets for the launch, sends versions for review, records the client’s approval or requested changes, and finally hands the approved assets over through a secure link.

| Level | Implemented |
| --- | --- |
| Business (Organization) | Profile and logo, team, invites, roles, departments, workspaces, audit log. |
| Clients | Create, edit and delete clients; client workspace with campaigns, deliveries, rights and activity. |
| Campaigns | Create campaigns under a client; campaign workspace with members, assets, activity and messages. |
| People | Campaign members with per-person access to selected assets and a view of the links each person holds. |
| Assets | Protected assets attached to a campaign; asset versions with review status. |
| Collaboration | Review comments, approvals and change requests on versions, campaign messages, handovers to the client. |

|  | Personal Workspace | Business Workspace |
| --- | --- | --- |
| Owner | One creator | An organization with members |
| Structure | Assets, sharing, monitoring, portfolio | Clients, campaigns, people, versions, handovers on top of assets |
| Access | The owner | Owner and members by role; per-person asset access within a campaign |

Roles and permissions are those implemented in the organization and campaign services (member roles, campaign member access records). Intelligence, investigation and report views inside the business workspace are outside the completed scope.

# 17. Pinit Exchange: Product Overview

Pinit Exchange is the marketplace layer for discovering, listing, buying, selling and licensing digital creative work. HUB protects and manages; Exchange markets and transacts.

| Item | Implementation |
| --- | --- |
| Frontend | React 18 with Vite (exchange/src); page routing in App.jsx driven by lib/exchange-routes |
| Server | Node.js with Express (exchange/server/server.js), routes under /api |
| Database | PostgreSQL schema 'exchange' in production; SQLite for local development, selected by environment (tested) |
| Payments | Razorpay (order creation, signature verification, webhook); demo mode is refused against live keys (tested) |
| Identity | Hub single sign-on; a signed Exchange session token bound to the PINIT ID (tested) |

Roles: one identity can be a seller (creator), a buyer, or both. Listing is gated by seller onboarding (a payment method must be verified) and buying is a separate capability that a creator enables.

# 18. Exchange Seller Workflow

Figure 17. Seller journey

| Stage | What happens | Screen | API | Records |
| --- | --- | --- | --- | --- |
| Protected asset | The asset was protected in HUB. | HUB | HUB | Asset |
| List asset | Seller opens “List from Hub”, chooses a protected asset and sets tier prices. | ListFromHubModal | GET /hub/assets, POST /exchange/list-intent, POST /listings/from-hub | hub_assets, listings |
| Publish | HUB confirms the listing to Exchange; the listing becomes published. | SellerListings | POST /exchange/listings/confirm, POST /listings/:id/status | listings, hub_bridge_events |
| Buyer discovery | The listing is visible in the marketplace. | Marketplace, ListingDetail | GET /listings | listings |
| Purchase / licence | A buyer pays; the order is sealed. | CheckoutModal | POST /orders/checkout | orders_sealed, payment_intents |
| Sale | The seller sees the sale. | SalesCenter | GET /hub/seller-desk | orders_sealed |
| Earnings | Earnings are recorded per sale. | SellerEarnings | GET /hub/seller-desk | seller_earnings |

Seller modules delivered: Overview, Assets, Listings, Sales, Earnings, List an Asset, and Opportunities (Section 19 covers Opportunities together with the buyer side of briefs).

### Opportunities

Buyers post briefs; creators propose with work attached from their protected assets; the poster can invite creators, answer questions, form a team split that must add up to 100 percent and be accepted by each member, and award the brief exactly once. Creators can also post opportunities and collaboration requests. This module is covered by 23 passing tests.

# 19. Exchange Buyer Workflow

Figure 18. Buyer journey

| Stage | What happens | Screen | API |
| --- | --- | --- | --- |
| Discover, search, filter | Browse and filter published listings. | HomePage, Marketplace | GET /listings |
| View asset and creator | Listing detail with the creator’s profile. | ListingDetail, creator pages | GET /listings/:id, GET /creator/profile/:pinitId |
| Cart and wishlist | Save or collect listings. | CartPage, WishlistPage | /commerce/cart, /commerce/wishlist |
| Payment | Razorpay order created, paid, signature verified. | CheckoutModal | POST /orders/create-payment, POST /orders/verify-payment |
| Licence | The sale is sealed as an order with a licence; an exclusive licence locks the asset so a second sale fails. | (automatic) | POST /orders/checkout |
| Access | Licensed delivery through a HUB share link; download authorization checks buyer and refund status. | MyLicenses | POST /orders/download/authorize, POST /commerce/purchases/:sealId/share |
| Purchase record | Licences, orders, invoices and the certificate for a purchase. | MyLicenses, BuyerOrders, BuyerPayments | GET /orders/my-licenses, /my-orders, /invoice/:sealId, /certificate/:seal_id |

Evidence [O] 4 sealed orders (all licence and delivery status active) and 2 paid payment intents in production. [T] payment amount and order verification, listing lifecycle, exclusive-purchase locking, download authorization and idempotent bridge events pass. The automated end-to-end marketplace test currently fails at a role-gating assertion before reaching the purchase steps; see Section 26.

# 20. Exchange Database Architecture

Exchange uses its own schema (exchange) with 21 tables. Its tables are related by identifier values (pinit_id, asset_id, listing_id, seal_id); the schema declares only one database foreign key (seller_payment_methods.pinit_id to users). Integrity of the remaining relationships is enforced by the application.

Figure 19. Exchange ER diagram

| Table | Purpose | Primary key | Key references | Records in production |
| --- | --- | --- | --- | --- |
| users | Sellers and buyers by PINIT ID | pinit_id | (root identity) | 7 |
| hub_assets | Public-safe copy of a HUB asset for listing | asset_id | asset_id = HUB Asset.id | 20 |
| listings | A listing with tier prices and status | listing_id | asset_id, seller pinit_id | 6 (4 published, 2 unlisted) |
| orders_sealed | A sealed sale and its licence | seal_id | asset_id, listing_id, buyer_pinit_id | 4 |
| payment_intents | Razorpay payment attempts | id | order and buyer identifiers | 2 (paid) |
| asset_commerce_locks | Exclusive-licence lock on an asset | asset_id | asset_id | 0 (none yet exclusive) |
| hub_bridge_events | Idempotent Hub to Exchange events with retry | id | seal_id, asset_id | 21 |
| seller_earnings | Earnings per sale | id | seal_id, seller pinit_id | 2 |
| cart_items / wishlist | Buyer cart and saved listings | id | listing, buyer | 4 / 3 |
| creator_follows | Follows between users | id | creator, follower | 1 |
| seller_onboarding_intents / seller_payment_methods | Seller payment onboarding | id | pinit_id (payment methods: foreign key to users) | 8 / 3 |
| requirements and proposal tables | Briefs, proposals, invites, questions, teams | req_id, id | requirement, creator | 3 briefs |

Tables not treated as completed reviews, coupons, refunds, disputes and payouts exist in the schema but hold no records and were not exercised; portfolio_profiles and tracking_jobs belong to the public ledger and monitoring bridge, whose tests currently fail or were not reviewed.

### HUB to Exchange data path

Figure 20. Entity map across HUB and Exchange

# 21. HUB + Exchange Integration

Figure 21. End-to-end integration flow

## Implemented integration points

| Integration point | How it works | Direction |
| --- | --- | --- |
| Single sign-on | POST /exchange/sso returns a short-lived token; Exchange POST /auth/hub-sso exchanges it for an Exchange session bound to the PINIT ID. | HUB to Exchange |
| Listable assets | HUB exposes the owner’s protected assets (GET /exchange/listable-assets, and a bridge variant secured by X-PinIT-Bridge-Secret). | HUB to Exchange |
| Listing intent and confirmation | POST /exchange/list-intent, then POST /exchange/listings/confirm; Exchange stores a public-safe hub_assets row and the listing. | Both |
| Protect from Exchange | POST /hub/protect-upload on Exchange forwards to HUB so a creator can protect a new file without leaving Exchange. | Exchange to HUB |
| Sale sealing | POST /exchange/sales/seal records the sale against the HUB asset. | Exchange to HUB |
| Licensed delivery | POST /exchange/share/create creates a HUB share link for the buyer; delivery is prepared and fetched through /exchange/delivery/*. | Exchange to HUB |
| Activity | POST /exchange/activity writes marketplace events onto the HUB asset timeline. | Exchange to HUB |
| Idempotent events | hub_bridge_events record each bridge event with retry metadata; replays are safe. | Exchange |

## Identifiers that connect the systems

| Identifier | HUB | Exchange |
| --- | --- | --- |
| PINIT ID | User.shortId | users.pinit_id (primary key) |
| Asset.id | Asset.id (canonical) | hub_assets.asset_id, listings.asset_id, orders_sealed.asset_id |
| Order / licence | appears on the asset timeline and delivery share link | orders_sealed.seal_id |
| Vault id, DNA id | HUB only. Never sent to Exchange; Exchange receives only public-safe data. | — |

Security of the bridge: service-to-service calls carry a shared secret header; Exchange receives only public-safe listing payloads and short-lived sign-in tokens; vault encryption keys and full forensic DNA never leave HUB.

# 22. Frontend Architecture

| Aspect | Pinit HUB (client/) | Pinit Exchange (exchange/) |
| --- | --- | --- |
| Framework | React 18.3, TypeScript, Vite | React 18.3, JavaScript, Vite |
| Routing | react-router-dom 7; 65 route entries in router.tsx; RequireAuth guard on protected routes; nested DashboardLayout | Page routing in App.jsx using lib/exchange-routes (pageFromPath, pathForPage); role checks in lib/roles |
| State | React context (AuthContext, AccountViewModeContext) and hooks (useApi with cache keys, useSubscription, useOrganization) | Component state in App.jsx; lib/session (session token), lib/buyer |
| API communication | One axios instance with a JWT interceptor (services/dashboard.api); base URL from config/api.config | lib/api (apiFetch) with session token; /api rewritten to the Exchange server |
| Styling | Tailwind CSS 3, design tokens, light and dark themes (hooks/useTheme) | Own CSS (index.css) |
| UI building blocks | components/ui (Badge, Modal, EmptyState, Skeleton, TableWrap, PageShell); nav (Sidebar, Topbar) | components (ListingCard, CheckoutModal, ExchangeHeader, ProvenanceDrawer) |
| Notifications | react-hot-toast, notification inbox over server-sent events | toasts and account notification pages |
| Maps, PDF, QR | Leaflet, jsPDF, qrcode | Shared certificate component (via alias), Razorpay checkout |

| Layer | HUB | Exchange |
| --- | --- | --- |
| Pages | client/src/pages (46 entries incl. business, home, subscription, profile) | exchange/src/pages (18 pages plus seller/, buyer/, info/) |
| Components | client/src/components | exchange/src/components |
| Services / API | client/src/services | exchange/src/lib |
| Hooks / state | client/src/hooks, context | exchange/src/hooks, lib/session |

# 23. File and Project Structure

Simplified from the actual repository (folders not listed are omitted, not renamed).

Pinit-DNA/

prisma/schema.prisma          111 models

src/                          Hub backend (Express, TypeScript)

api/{routes,controllers,middleware}

services/                   dna, vault, assets, certificates,

credentials, share, crawler, organization,

platform-events, subscription, exchange

lib/  config/  validation/

client/src/                   Hub frontend (React, Vite)

{pages,components,services,hooks,context,layouts,shared,lib}

exchange/                     Pinit Exchange

src/{pages,components,lib,hooks}   frontend

server/{routes,lib,schema,tests}   API server and schema

python-ai/                    FastAPI AI service (port 8001)

scripts/                      ensure-*.cjs schema scripts

tests/                        Hub Jest suites (120 committed)

render.yaml                   Hub backend service definition

# 24. End-to-End Data Flow

Figure 22. Overall system data flow

| Transition | What moves |
| --- | --- |
| User to frontend | The user acts in the React application. |
| Frontend to API | HTTPS request to /api/v1 with a Bearer JWT. |
| API to authentication | requireAuth verifies the JWT; ownership middleware checks the resource owner. |
| Authentication to business logic | The controller calls a service with the authenticated owner id. |
| Business logic to database | Prisma reads and writes owner-scoped records. |
| Database and file storage | Encrypted file bytes go to Supabase Storage; metadata to PostgreSQL. |
| DNA, certificate, asset | Created in that order for a protected file (Section 6). |
| Sharing and monitoring | Links and monitor records reference the DNA record; accesses and scans append records and events. |
| Exchange and transaction | A HUB asset is listed through the bridge; a purchase is sealed in Exchange, and delivery is created back in HUB as a share link. |

# 25. Completed Development Inventory

Every row is a capability that meets the definition of COMPLETED at the start of this document.

| Area | Module | Implemented | Frontend | Backend | Database | Integration | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| HUB · Identity | Password authentication and sessions | Sign-up, login, JWT + refresh, logout | pages/auth, AuthContext | /auth/* | User, RefreshToken, UserSession | All modules | COMPLETED |
| HUB · Identity | Face verification | Enrolment and login with liveness | components/auth | /auth/face/* | FaceTemplate, BiometricIdentity | Auth factor | COMPLETED |
| HUB · Identity | Passkeys | WebAuthn enrolment and login | lib/webauthn | /auth/passkey/* | WebAuthnCredential | Auth factor | COMPLETED |
| HUB · Workspace | Personal and Business accounts | Account type, business setup, switching | WorkspaceSwitcher | /auth, /organization | Organization, Workspace | Business | COMPLETED |
| HUB · Protect | Protect New | Upload to certified asset | GeneratePage | /dna, /vault, /certificates | DnaRecord, VaultRecord, Asset | Asset.id | COMPLETED |
| HUB · Protect | Pinit DNA, Layers 1 to 6 | 15 layers computed and stored | LayerPipeline | /dna/* | DnaRecord, layer records | Vault, monitoring | COMPLETED |
| HUB · Store | Vault, My Assets, Asset details | Encrypted storage, preview, rename, protected download | VaultPage, AssetsPage | /vault, /assets | VaultRecord, Asset | Sharing, Exchange | COMPLETED |
| HUB · Store | Security Check | Stored-file integrity check | VaultIntegrityPage | /vault/integrity-check | VaultRecord | Notifications | COMPLETED |
| HUB · Prove | Certificates | Issue, list, revoke, document with QR | CertificatesPage | /certificates, /credentials | Certificate, Credential | Asset, DNA, Vault | COMPLETED |
| HUB · Prove | Certificate verification | Public verification by id or link | VerifyCertificatePage | /certificates/verify | Certificate | Certificate document | COMPLETED |
| HUB · Share | Secure sharing | Links with access rules, revoke | VaultSharePage, ShareViewerPage | /share, /recipients | ShareLink, ShareRecipient | Business, Exchange delivery | COMPLETED |
| HUB · Share | Link intelligence | Access log, map, forward tree | AccessIntelligencePage | /share analytics, logs, tree | ShareAccessLog, LinkForwardEvent | Notifications | COMPLETED |
| HUB · Watch | Monitoring | Enrol, scan, match, alert | MonitoringPage | /monitor/* | MonitorRecord, CrawlResult | Asset discoveries | COMPLETED |
| HUB · Business | Clients and campaigns | CRUD, workspaces | ClientsPage, CampaignWorkspacePage | /business | Client, Campaign | Assets, people | COMPLETED |
| HUB · Business | People and access | Campaign members, per-person access | BusinessTeamPage | /business people | CampaignMember(Asset) | Sharing | COMPLETED |
| HUB · Business | Review, approval, handover | Versions, comments, approvals, handovers | CampaignWorkspacePage | /business versions, handovers | AssetVersion, VersionApproval | Sharing | COMPLETED |
| HUB · Business | Team, roles, departments | Invites, roles, audit log | OrganizationSettingsPage | /organization | OrganizationMember, Department | Business | COMPLETED |
| HUB · Portfolio | Portfolio | Build, publish, public page | ProfilePage | /portfolio | Portfolio* | Vault assets | COMPLETED |
| HUB · Account | Profile and sessions | Profile, avatar, sessions | ProfilePage | /profile | User, UserSession | Auth | COMPLETED |
| HUB · Account | Notifications | Inbox with live stream | notification bell | /notifications | Notification, PlatformEvent | All modules | COMPLETED |
| HUB · Account | Plans and entitlements | Plans, subscription, feature gating | UpgradePage | /subscription | Plan, Subscription | All gated modules | COMPLETED |
| Exchange · Market | Marketplace and listing detail | Browse, search, filter, view | Marketplace, ListingDetail | /listings | listings | HUB asset | COMPLETED |
| Exchange · Seller | Seller onboarding | Payment-method verification | SellerPaymentOnboarding | /seller/onboarding | seller_payment_methods | Razorpay | COMPLETED |
| Exchange · Seller | List from HUB | Choose protected asset, price, publish | ListFromHubModal | /hub, /listings/from-hub | hub_assets, listings | HUB bridge | COMPLETED |
| Exchange · Seller | Seller desk | Overview, assets, listings | pages/seller | /hub/seller-desk | listings | HUB | COMPLETED |
| Exchange · Seller | Sales and earnings | Sales list and earnings ledger | SalesCenter, SellerEarnings | /hub/seller-desk | orders_sealed, seller_earnings | Orders | COMPLETED |
| Exchange · Seller | Opportunities | Briefs, proposals, invites, awards | SellerOpportunities | /opportunities | requirements, proposals | Creators | COMPLETED |
| Exchange · Buyer | Cart and wishlist | Save and collect listings | CartPage, WishlistPage | /commerce | cart_items, wishlist | Checkout | COMPLETED |
| Exchange · Buyer | Checkout, payment, licence | Razorpay payment, sealed order, exclusive lock | CheckoutModal | /orders | payment_intents, orders_sealed | HUB bridge | COMPLETED |
| Exchange · Buyer | My Licenses and orders | Licences, orders, invoices, certificate | MyLicenses, BuyerOrders | /orders | orders_sealed | HUB delivery | COMPLETED |
| Integration | HUB to Exchange bridge and SSO | SSO, listing confirm, sale seal, delivery, activity | ListFromHubModal | HUB /exchange, Exchange /hub | hub_bridge_events | Asset.id, PINIT ID | COMPLETED |

# 26. Testing and Validation

| Area | Evidence in the reviewed implementation |
| --- | --- |
| Unit and integration (Hub) | Jest with ts-jest: 120 committed suites under tests/ (plus 8 added locally for uncommitted work, which are included in the run below) covering authentication and biometrics, DNA layers, vault, sharing, notifications, portfolio, credentials, tenant isolation and authorization boundaries. |
| Last complete Hub run | 1,072 tests passed, 8 failed, 23 skipped across 119 of 128 suites run. Two failures (credentials-phase1) were then fixed and re-verified; the full suite was not re-run after that fix. |
| Known Hub failures | Four forensic suites (unified-investigation, enterprise-investigation-pipeline, candidate-ranking-engine, evidence-pairing; 6 tests) and health.test.ts, which cannot compile because the supertest dependency is not installed. |
| Exchange | node:test, 97 tests: 93 passed, 4 failed. Passing areas: database selection, session and preview tokens, payment verification and demo-mode guard, opportunities (23 tests), listing lifecycle, exclusive-purchase locking, download authorization, bridge-event idempotency. Failing: the end-to-end marketplace flow (stops at a role-gating assertion), two role-policy tests, and one public-ledger field test. |
| Authentication and security | Face liveness and matching, passkeys, cookies, JWT subject and isolation, no raw biometric data in logs or responses, authorization boundaries, tenant isolation: all passing. |
| Database | Verified by read-only queries against production for the row counts quoted in this document. No migration test suite exists; schema changes are applied by idempotent scripts. |
| Frontend | Testing evidence not available in the reviewed implementation. The client has no test runner configured; one stray unit test file exists. |
| Deployment | Testing evidence not available in the reviewed implementation. There is no CI workflow in the repository. |

Reading these numbers The failing forensic suites are why investigation is excluded from the completed scope. The failing Exchange end-to-end test is on a role-gating expectation that later behaviour contradicts (a passing test states that creators and buyers may share one identity); marketplace purchases nevertheless exist in production. The test needs updating; until it does, the purchase flow is supported by operation and component tests rather than by a passing end-to-end test.

# 27. Deployment Architecture

Figure 23. Deployment architecture

| Element | Configuration found in the repository |
| --- | --- |
| Hub web app | Vercel (client/vercel.json): Vite build, single-page rewrites |
| Exchange web app | Vercel (exchange/vercel.json): Vite build; /api rewritten to the Exchange server on Render; share paths forwarded to the Hub domain |
| Hub API | Render web service (render.yaml): npm run build, then start:prod, which applies the ensure-*.cjs schema scripts and starts the server |
| Exchange API | Render service (target of the Exchange /api rewrite) |
| AI service | Separate service (python-ai, FastAPI, Dockerfile); reached through AI_SERVICE_URL |
| Database | Supabase PostgreSQL; Hub schema and the exchange schema |
| File storage | Supabase Storage bucket vault-files |
| Payments | Razorpay |
| Environment | Render environment variables (secrets not in the repository); .env.example files document the variables |
| Deployment process | Git push to the deploy branch triggers Render and Vercel builds. There are no CI workflow files. |

The live status of these services was not re-verified on the documentation date; this section describes the configuration in the repository.

# 28. User Journeys

### Individual user

Figure 24. Individual user journey

### Business user

Figure 25. Business user journey

### Creator / seller

Figure 26. Creator and seller journey

### Buyer

Figure 27. Buyer journey

# 29. Technical Entity Map

Figure 28. Consolidated entity map (implemented entities only)

The map joins the HUB entities to the Exchange tables through Asset.id. The Exchange tables are related to one another by identifier values (Section 20). Entities named in the brief that are not implemented as separate entities are not shown: there is no separate “Finding”, “Investigation” or “License” entity in the completed scope (a licence is the order_sealed record).

# 30. Completed Product Capabilities

## Pinit HUB

- Identity: password, face verification with liveness, passkeys, sessions

- Asset protection and digital asset identity (Asset.id)

- Pinit DNA (Layers 1 to 6) and an ownership watermark

- Encrypted protected storage (Vault) and asset management

- Certificates and public verification, with revocation and expiry

- Secure sharing with access controls, activity tracking and link intelligence

- Monitoring of protected assets across supported sources

- Business Workspace: clients, campaigns, people, review, approval, handover

- Portfolio, notifications, plans and entitlements

## Pinit Exchange

- Marketplace discovery, listing detail, cart and wishlist

- Seller onboarding and listing from a protected HUB asset

- Buyer checkout with Razorpay, sealed licence records, invoices, licensed delivery

- Sales and earnings for sellers

- Opportunities: briefs, proposals, invitations, teams and awards

## Integration

- Single sign-on, listable assets, listing confirmation, sale sealing, licensed delivery and activity between HUB and Exchange

- Idempotent bridge events with retry

# 31. Final Development Status

## What Has Been Delivered

As of the documentation date, the following has been fully developed and evidenced:

- Pinit HUB: a complete protect-to-verify path (identity, DNA, encrypted Vault, canonical Asset, signed Certificate), secure sharing with tracking and revocation, monitoring of supported sources, a Business Workspace, a Portfolio, notifications and plans. Backed by a 111-model schema and 120 committed test suites, with production data showing 42 assets, 32 certificates, 39 share links and 96 monitoring profiles.

- Pinit Exchange: a working marketplace with seller onboarding, listing from HUB assets, cart and wishlist, Razorpay checkout, sealed licences, licensed delivery, sales, earnings and opportunities. Production data shows 6 listings, 4 sealed licences and 2 paid payment intents.

- Integration: a verified bridge that carries one asset identity, one user identity and licensed delivery between the two products.

This document represents the implemented product state as of the documentation date.

# Not Included in Completed Scope

These items exist in the repository or were developed, but do not meet the definition of COMPLETED. They are listed so that the boundary is explicit.

| Item | State | Reason it is not counted |
| --- | --- | --- |
| Investigation and evidence reporting (unified investigation, forensic comparison, evidence PDFs, business investigations) | Implemented | Four forensic test suites fail in the reviewed tree; no incident or evidence records exist in production. |
| Asset Tracking pages and the redesigned Asset Activity lifecycle log | Developed and checked locally | Not committed or deployed. The committed Asset Activity screen is superseded. |
| Unified lifecycle event layer and compact video-frame DNA storage | Developed and tested locally | Not committed. The lifecycle columns have not been applied to the production database. |
| Certificate v2 binding (asset id and file hash in the signature), restricted public verification view, evidence-record wording on the certificate, configurable public verification origin, shared certificate component across HUB and Exchange | Developed and tested locally | Not committed or deployed. Until deployed, the limitations listed in Section 14 apply. |
| Passkey use in production | Implemented and tested | No enrolment is recorded; included in the inventory on test evidence only. |
| Hub plan payment collection (Razorpay for subscriptions) | Implemented | A demonstration completion path exists and live collection was not verified. |
| Organization API keys, webhooks and third-party integrations (Slack, Teams, Zapier, Dropbox, Google Drive) | Implemented | No evidence of use or tests. |
| Exchange reviews, coupons, refunds, disputes, payouts | Schema and routes | No records; not exercised. |
| Exchange public creator ledger and portfolio pages | Implemented | A test on which public fields may be published fails. |
| Additional DNA layers and modes (further layer tables, DNA vNext, block DNA), spatial pixel authentication, Publish Guardian and browser extension, Master Admin console | Present in the codebase | Outside the verified scope of this document. |

# Documentation Scope

This document represents the functionality verified as implemented in the reviewed Pinit HUB and Pinit Exchange codebase as of 21 September 2026. Features that were incomplete, experimental, planned, disabled, or not sufficiently verified have not been represented as completed functionality.

Endpoints documented in Section 11: 287 of 384 route registrations detected in the reviewed route files.